Additional Conditions of Contract

Table of Contents

Clause	Page

Section A – 	Definitions and Contract Documents

A1	Definitions	1

A2	Not Used	2

A3	Information not to be Divulged	2

A4	Disclosure of Dispute or Settlement Terms by Client	2

A5	Contract Information for Cost Estimation or Cost Analysis for Client’s Other Works	3

A6	Contracts (Rights of Third Parties) Ordinance 	3

A7	Contingency sums, provisional sums and forecast total of the Prices 	3

A8	Not Used	3

Section B – 	Powers and Duties of Client, Project Manager and Supervisor

B1	Project Manager’s Powers	4

B2	Recovery of Money Due to Client	4

B3	Changing Scope before issue of Defects Certificate after Completion	5

B4	Right of Client to Determine for Convenience	5

B5	Not Used	5

Section C – 	Assignment and Subcontracting

C1	Not Used	6

C2	Subcontracting	6

C3	Specialist Subcontractors	6

C4	ISO 9000 Certification for Subcontractor	7

C5	Subcontractor Management Plan	7

C6	Engagement of Subcontractors who are registered under the respective trades and groups available in the Registered Specialist Trade Contractors Scheme 	8

C7	Limiting Tiers of Subcontracting	9

C8	Subcontract Conditions	10

C9	Tender Requirements for Subcontracting	11

C9A	Not Used	14

C10	Not Used	14

C11	Tender requirements for suppliers of Plant and Materials, Equipment and Insurance	14

Section D – 	General Obligations

D1	Contractor’s Management Team	16

D2	Patents Rights and Royalties	17

D3	Giving of Notices and Payment of Fees	17

D4	Compliance with Enactments and Regulations	17

D5	Notices to be in English and Chinese	18

D6	Safety Plan	18

D7	Not Used	19

D8	ISO 9000 Certification for the Contractor	19

D9	Not Used	19

D10	Site Cleanliness and Tidiness	19

D11	Not Used	20

D12	Joint and Several Liability of Partners and Unincorporated Joint Venture Participants	20

D13	Site Diary and Labour Returns	20

D14	Offering Gratuities	21

D15	Ethical Commitment	21

Clause	Page

D16	Contractor’s Interim Statements	21

D17	Acknowledgement of being Notified of the Ethical Requirements	21

D18	Not Used	22

D19	Hired and Hire-purchase Constructional Plant	22

D20	Environmental Management Plan	23

D21	Use of Ultra Low Sulphur Diesel	24

D22	Contractors’ Joint Venture	24

D23	Not Used	25

D24	Intellectual Property Rights relating to Site Uniform	25

D25	Disposal Ground	26

D26	Not Used	26

D27	Not Used	26

D28	Pay for Safety Performance Merit Scheme (PFSPMS)	26

D29	Not Used	27

D30	Not Used	27

D31	Admission of Contractor Personnel to Government Permises	27

D32	Relevant Imported Items	29

D33	Vaccine Pass Requirements on the Site	30

D34	   Prohibition of Imposing Administrative Charges for Reporting of Site 		      32

Accidents and Elimination of Under-reporting of Site Accidents

Section E – 	Labour

E1	Engagement of Labour	34

E2	Employment of Skilled Workers	34

E3	Fair Wages	34

E4	Passes	34

E5	Not Used	35

E6	Payment of Wages of Site Workers	35

E7	Not Used	36

E8	Not Used	36

E9	Not Used	36

Section F – 	Contractor’s Design, Cost Savings Design, Professional Indemnity Insurance, Temporary Works Design and Intellectual Property Rights

F1	Contractor’s Design – Definitions	37

F2	Contractor’s Design	37

F3	Cost Savings Design – Definitions	41

F4	Cost Savings Design	42

F5	Professional Indemnity Insurance in respect of Contractor’s Design	47

F6	Professional Indemnity Insurance in respect of Cost Savings Design	50

F7	Independent Checking of the Design, Erection, Use and Removal of Temporary Works	52

F8	Intellectual Property Rights	54

Section G – 	Settlement of Disputes

G1A	Not Used	56

G1B	Settlement of Disputes	56

G2	Not Used   	59

Section P – 	Security of Payment

P1	Security of Payment	60

List of Appendices

Appendix A	Change in Law

Appendix B	Guidelines on Scope and Contents of Subcontractor Management Plan

Appendix C	Guidelines on Documentary Proof to Demonstrate the Compliance of the Provisions in the SMP

Appendix D	Draft Clause on payment of wages of Site Worker

Appendix E	Articles of Agreement for Partnership / Unincorporated Joint Venture

Appendix F	Not Used

Appendix G	Form of Joint Venture Guarantee

Appendix H	Not Used

Appendix I	Specimen Employment Contract

Appendix J	Standard Insurance Policy for the Self-employed

Appendix K	Not Used

Appendix L	Check Certificate

Appendix M	Form 1 – Letter of Undertaking for Professional Indemnity Insurance Policy in respect of

design by the Contractor

Form 2 – Certificate of Insurance for Professional Indemnity Insurance Policy in respect of

design by the Contractor

Form 3 – Letter of Undertaking for Professional Indemnity Insurance Policy in respect of

Cost Savings Design

Form 4 – Certificate of Insurance for Professional Indemnity Insurance Policy in respect of

Cost Savings Design

Appendix N	Security of Payment (SOP) Provisions

Appendix O	Mandatory Subcontract Conditions for Security of Payment

Appendix P	Site Notice of Implementation of SOP Provisions in Relevant Subcontracts under the Main Contract

Appendix Q	Sample Letter to the Main Contractor regarding Subcontractor’s Request for Direct Payment of Outstanding Adjudicated Amount under a Relevant Subcontract

Appendix R	Mandatory Subcontract Conditions for Prohibition of Imposing Administrative Charges for Reporting of Site Accidents and Elimination of Under-reporting of Site Accidents

[BLANK PAGE]

| Section A – Definitions and Contract Documents |  |  |  |
| --- | --- | --- | --- |
| A1 | Definitions |  |  |
|  |  | Unless otherwise specified, the terms and definitions used in these additional conditions of contract shall be the same as those used in the conditions of contract. In the contract: |  |
|  |  | “Change in Law” means any addition or amendment to any enactment, regulations, by-laws or rules listed in Appendix A attached to these additional conditions of contract: |  |
|  |  |  | made on or after the date 10 days prior to the tender closing date; or |
|  |  |  | made before the date 10 days prior to the tender closing date and the commencement date of which is only ascertainable on or after the date 10 days prior to the tender closing date and the contract does not expressly provide for the parties’ respective rights and obligations in relation to compliance with such addition or amendment upon its commencement. |
|  |  | “General Holiday” means every Sunday and other day which is a general holiday by virtue of the General Holiday Ordinance (Cap. 149). |  |
|  |  | “Hong Kong” means the Hong Kong Special Administrative Region. |  |
|  |  | “Intellectual Property Rights” means patents, trade marks, service marks, trade names, design rights, copyright, domain names, database rights, rights in know-how, new inventions, designs or processes and other intellectual property rights whether now known or created in future (of whatever nature and wherever arising) and in each case whether registered or unregistered and including applications for the grant of any such rights. |  |
|  |  | “Assistant Clerical Officer (Labour Relations)” means any person, or persons appointed from time to time by the Project Manager and notified in writing to the Contractor to act as the Assistant Clerical Officer (Labour Relations) for the purpose of the contract. |  |
|  |  | “NEC Clause” means a clause in the conditions of contract as more particularly identified in the Contract Data Part one, as amended or supplemented by the Schedule to the Articles of Agreement. |  |
|  |  | “Particular Specification” means the “Particular Specification” forming Annex 2 to the Scope. |  |
|  |  | “Site Workers” means the construction workers engaged for construction work on the Site who are registered under the Construction Workers Registration Ordinance (“CWRO”) (Cap. 583) and includes those drivers and truck drivers who are registered construction workers under the CWRO, whether or not registered for a trade division, and are not self-employed persons, employed by the Contractor or its subcontractor of all tiers including Specialist Subcontractors, for Providing the Works on the Site. |  |
|  |  | “subcontractors” means all types of subcontractors, irrespective of tiers, including Specialist Subcontractors. |  |
|  |  | “Tender” means the Contractor’s tender for the contract. |  |
|  |  | “the Government”, “the Hong Kong Government” or “the Government of Hong Kong” mean “the Government of the Hong Kong Special Administrative Region”. |  |
|  |  | “utility undertaking” means any person, undertaking, company, organisation or government department and includes any office, division, sub-division, section, sub-section, unit or group within a government department which engages in or is so engaged in supplying or providing utilities (including electricity, lighting, traffic control, telecommunications, cable television, gas, water, drainage, sewerage and tramway) and any associated work and the supply or provision of which does not form part of the works under the contract, including the contractors and subcontractors of such person, undertaking, company, organisation or government department. |  |
|  |  | In these additional conditions of contract: |  |
|  |  | "Clause" means a clause of these additional conditions of contract unless indicated otherwise. |  |
| A2 | Not Used |  |  |
| A3 | Information not to be Divulged |  |  |
|  | (1) | The Contractor shall not use or divulge and shall procure that subcontractors of all tiers shall not use or divulge, except for the purpose of the contract, any information provided by the Client, or the Project Manager, the Supervisor or any delegate, in the contract or in any subsequent correspondence or documentation. Any disclosure to any person or agent or subcontractor of any tier for the purpose of the contract shall be in strict confidence and shall be on a “need to know” basis and extend only so far as may be necessary for the purpose of the contract. The Contractor shall take all necessary measures (including by way of contractual provisions contained in subcontracts of any tier or other relevant contracts where appropriate) to ensure that information is not divulged for purposes other than that of the contract by such person, agent or subcontractor of any tier. The Contractor shall indemnify and keep indemnified the Client against all loss, liabilities, damages, costs, legal costs, professional and other expenses of any nature whatsoever the Client may suffer, sustain or incur, whether direct or consequential, arising out of or in connection with any breach of the aforesaid non-disclosure provision by the Contractor or its employees, agents or subcontractors. |  |
|  | (2) | The Client, the Project Manager, and the Supervisor may use any information provided by the Contractor in accordance with the contract but shall not divulge such information except for the purpose of the contract or for the purpose of carrying out any repair, amendment, extension or other work connected with the works. |  |
| A4 | Disclosure of Dispute or Settlement Terms by Client |  |  |
|  | (1) | Notwithstanding sub-clause (2) of Clause A3 of these additional conditions of contract, but subject to the following provisions, the Client may disclose the outline of any dispute and the terms of settlement for which a settlement agreement has been reached with the Contractor or the outcome of the arbitration or any other means of resolution of dispute to the Public Accounts Committee of the Legislative Council upon its request. Before disclosures are made to the said Committee, the Client shall inform the Contractor. Disclosures shall not be made to the said Committee before expiry of the first 6 months from the date of the settlement agreement, arbitration award or, as the case may be, outcome of other means of resolution of dispute without the written consent of the Contractor but such consent shall not be unreasonably withheld. The Contractor shall be deemed to have given its consent to disclosures on the expiry of the first 6 months from the date of the settlement agreement, arbitration award or, as the case may be, outcome of other means of resolution of dispute. The Contractor may, if it considers necessary to protect the sensitive nature of certain information relating to it, request the Client to disclose such specified information to the said Committee strictly on a confidential basis. If the Client considers that there are legitimate grounds to accede to the Contractor’s request, the Client shall convey the request to the said Committee for its consideration. |  |
| A5 | Contract Information for Cost Estimation or Cost Analysis for Client’s Other Works |  |  |
|  | (1) | Subject to sub-clause (3) below, any contract rates or related information provided by the Contractor in connection with the contract may be used by the Client for the sole purpose of cost estimation or cost analysis for its other works which may or may not be connected with the contract. |  |
|  | (2) | Subject to sub-clause (3) below, the Client may also furnish such information to any third party engaged by the Client for the sole purpose of cost estimation or cost analysis provided that it shall obtain from such third party an undertaking to maintain the confidentiality of the same and not to use it for any other purpose. |  |
|  | (3) | In connection with the use and/or furnishing of the contract rates and related information under sub-clause (1) and/or sub-clause (2) above, the Client shall ensure that the contract number, title and the Contractor’s name are not used or furnished. |  |
| A6 | Contracts (Rights of Third Parties) Ordinance |  |  |
|  | (1) | Nothing in the contract confers or purports to confer on any third party any benefit or any right pursuant to the Contracts (Rights of Third Parties) Ordinance (Cap. 623) to enforce any term of the contract. |  |
| A7 | Contingency sums, provisional sums and forecast total of the Prices |  |  |
|  | (1) | Notwithstanding the inclusion of contingency sums, provisional sums and forecast total of the Prices in the Grand Summary of the activity schedule, the contingency sums, provisional sums and forecast total of the Prices shall not form part of the contract. |  |
|  | (2) | The contingency sums and provisional sums are allowed as contingencies for the purpose of internal administration of the Client under the Stores and Procurement Regulations only. The forecast total of the Prices is included for tender evaluation purpose only and shall not affect the tendered total of the Prices which shall remain contractually binding. The tenderer shall not rely on any information supplied to it on the contingency sums, provisional sums or forecast total of the Prices as estimated changes to the Prices due to the effect of compensation events or other estimated payment which shall be assessed in accordance with the relevant contract terms. |  |
| A8 | Not Used |  |  |

| Section B – Powers and Duties of Client, Project Manager and Supervisor |  |  |
| --- | --- | --- |
| B1 | Project Manager’s powers |  |
|  | (1) | Before carrying out any of its duties or exercising any of its powers under the contract, the Project Manager may be required under the terms of its appointment by the Client/under the internal rules of the Client to obtain confirmation that the Client has no objection to the Project Manager’s proposed course of action and, in the event of an objection, to act in accordance with the Client’s direction. |
|  | (2) | The Project Manager is required under the terms of its appointment by the Client/under the internal rules of the Client to obtain confirmation of no objection from the Client and, in the event of an objection, to act in accordance with the Client’s direction before permitting the Contractor to introduce an extra tier of subcontracting in accordance with Clause C7 of these additional conditions of contract and NEC Clause 26. |
|  | (3) | The Project Manager is required under the terms of its appointment by the Client/under the internal rules of the Client to obtain confirmation of no objection from the Client and, in the event of an objection, to act in accordance with the Client’s direction before giving any instruction changing the Scope or taking any other action which may commit the Client to an increase or a decrease in the Prices under the contract by a sum estimated to exceed HK$800,000. This requirement shall not be applicable where the instruction changing the Scope or other action is considered by the Project Manager to be essential on grounds of safety or other emergency in circumstances when it is impracticable to refer the matter to the Client beforehand. |
|  | (4) | The Project Manager may, subject to any prior contrary instructions given by the Client to the Project Manager, give any instruction changing the Scope or taking any other action which may commit the Client to an increase or a decrease in the Prices under the contract without the need to obtain confirmation of no objection from the Client if the value of such instruction or commitment is estimated not to exceed HK$800,000. |
|  | (4A) | The Project Manager is required under the terms of its appointment by the Client/under the internal rules of the Client to obtain confirmation of no objection from the Client and, in the event of an objection, to act in accordance with the Client’s direction before accepting alternative disposal grounds proposed by the Contractor in accordance with Clause 25.25S(3) of the Particular Specification. |
|  | (5) | The Contractor’s rights under the contract shall not be prejudiced in any way by any failure on the part of the Project Manager to comply with the requirements set out in this Clause or any other requirements of its appointment by the Client. |
|  | (6) | Except as expressly stated in the contract, the Project Manager shall have no power to amend the terms and conditions of the contract nor to relieve the Contractor of any of its obligations under the contract. |
| B2 | Recovery of Money Due to Client |  |
|  |  | All damages (including delay damages), costs, charges, expenses, debts or sums for which the Contractor is liable to the Client under any provision of the contract may be deducted by the Client from monies due to the Contractor under the contract including amounts retained and the Client shall have the power to recover any balance not so deducted from monies due to the Contractor under any other contract between the Client and the Contractor. |
|  |  | All damages (including delay damages), costs, charges, expenses, debts or sums for which the Contractor is liable to the Client under any provision of any other contract between the Contractor and the Client may be deducted by the Client from monies due to the Contractor under the contract, including amounts retained. |
| B3 | Changing Scope before issue of Defects Certificate after Completion |  |
|  |  | The Project Manager may give an instruction after Completion to the Contractor which changes the Scope in respect of work not done at Completion or Defects before the Defects Certificate is issued if such a change is in the opinion of the Project Manager desirable for or to achieve the satisfactory Completion and functioning of the works. |
| B4 | Right of Client to Terminate for Convenience |  |
|  | (1) | Except as provided in sub-clause (2) of this Clause, the Client shall not terminate under NEC Clause X11.1 for convenience in order to Provide the Works itself or to arrange for another contractor to Provide the Works. |
|  | (2) | The Client is entitled to terminate under NEC Clause X11.1 for convenience and thereafter to Provide the Works itself or to arrange for another contractor to Provide the Works if the Project Manager shall certify in writing to the Client that in its opinion Completion will be delayed by a period of not less than one year due to interfacing problems or programme slippages of associated works outside the scope of the contract. |
|  | (3) | The Contractor shall, in any subcontract or other contract made by it in connection with or for the purposes of the contract, reserve the power to terminate such subcontract or other contract in the event of the termination by the Client for convenience upon terms similar to the terms of NEC Clause X11. The Contractor shall not be entitled to compensation for any expenditure, liability, and/or loss resulting from non-compliance with this requirement. |
|  | (4) | Payment to the Contractor under NEC Clause 53.1 shall be in full and final settlement of all claims, costs and charges incurred by the Contractor as a result of the contract. |
| B5 | Not Used |  |

| Section C – Assignment and Subcontracting |  |  |  |  |
| --- | --- | --- | --- | --- |
| C1 | Not Used |  |  |  |
| C2 | Subcontracting |  |  |  |
|  | (1) | The Contractor shall not subcontract the whole of the works. The Contractor shall be permitted, unless expressly prohibited by the contract, to subcontract part of the works, either on the basis of the provision by the subcontractor of labour and materials or of the provision of labour. |  |  |
|  | (2) | The Contractor may subcontract a part of the works on the basis of provision of appliances or things required to Provide the Works but not including materials or other things intended to form or forming part of the works, provided that such subcontracting is not expressly prohibited by the Project Manager in writing within a period of 14 days from receipt by the Project Manager of a request in writing from the Contractor. |  |  |
|  | (3) | Notwithstanding that the contract has not prohibited subcontracting under sub-clause (1) of this Clause and the Project Manager has not prohibited subcontracting, the Project Manager, if in its opinion it considers it necessary, has full power to order the removal of any subcontractor from the Site and/or Providing the Works, which power shall not be exercised unreasonably. |  |  |
|  | (4) | It shall be the duty of the Contractor if so required by the Project Manager to furnish the Project Manager with full particulars of any subcontractor employed or to be employed on the works. |  |  |
| C3 | Specialist Subcontractors |  |  |  |
|  | (1) | If the Contractor is not included in the “List of Approved Suppliers of Materials and Specialist Contractors for Public Works” (“the Approved Specialist List”) maintained by the Client for: |  |  |
|  |  |  | Landscaping (Class I Group II) – General Landscape Works; |  |
|  |  |  | Road Marking; |  |
|  |  |  | Specialized Operations for Highway Structures; Class IV – Non-destructive testing of welds Class V – Hot dip galvanizing |  |
|  |  |  | Structural Steelwork; |  |
|  |  |  | Survey of Lifting Appliances and Lifting Gear; |  |
|  |  |  | Uninterrupted Power Supply Installation; and |  |
|  |  |  | Transparent Panels for Noise Barriers on Highways. |  |
|  |  | or the “List of Approved Contractors for Public Works” maintained by the Client for Waterworks (Group A/B) |  |  |
|  |  | then it shall, subject to Clauses C4, C5 and C6 and NEC Clause 26, enter into written subcontract(s) with listed contractor(s), in the relevant Group(s), Category(ies) and, where appropriate, Class(es) and status, for the execution of the respective part(s) of the works. Provided that the Contractor shall not without the written consent of the Project Manager enter into a subcontract with a listed contractor who is then suspended from tendering (whether by way of mandatory or voluntary suspension) in respect of the work in the relevant Group, Category and, where appropriate, Class and status. |  |  |
|  |  | In relation to any part of the works listed above in this sub-clause (1), “listed contractor” is a contractor included on the “List of Approved Suppliers of Materials and Specialist Contractors for Public Works” or “List of Approved Contractors for Public Works” as the case may be. |  |  |
|  | (2) | The Contractor shall notify the Project Manager in writing of the engagement of a listed contractor within 7 days of the commencement date of the relevant subcontract. |  |  |
| C4 | ISO 9000 Certification for Subcontractor |  |  |  |
|  | (1) | The listed contractor to be engaged in accordance with Clause C3 of these additional conditions of contract for all categories and/or groups of works shall either: |  |  |
|  |  | (a) | have obtained an ISO 9001:2015 certificate acceptable to the Client with the scope of certification acceptable to the Project Manager; or |  |
|  |  | (b) | (i) | have obtained a confirmation from a certification body acceptable to the Client, stating that a full review of the Quality Manual of its Hong Kong office has been carried out in Hong Kong and such Quality Manual has been found to be in conformity with ISO 9000 the requirements of the ISO 9001:2015; and |
|  |  |  | (ii) | submit an undertaking to the Project Manager that within three months of the execution of the subcontract, it would book with the certification body the date of audit ISO 9001:2015 certification, with detailed documented quality system procedures ready at the time of booking. |
|  | (2) | (a) | If the works specified in sub-clause (1) of this Clause are to be carried out by the Contractor itself, in which case the Contractor must be listed in the relevant category and/or group, it shall within three months of the acceptance of tender, book with a certification body acceptable to the Client the date of audit for the ISO 9001:2015 certification, with detailed documented quality system procedures ready at the time of booking. If the respective works are to be carried out through a subcontract by a listed contractor, then the Contractor shall procure that the listed contractor shall carry out such booking within three months of execution of the subcontract. |  |
|  |  | (b) | Notwithstanding any other provisions in the contract, compliance with sub-clause (2)(a) of this Clause shall be a condition precedent to the Contractor's entitlement to any payment, or any further payment, as the case may be, for the works specified in sub-clause (1) of this Clause. |  |
|  |  | (c) | Sub-clauses (2)(a) and (2)(b) of this Clause are not applicable if the Contractor has already obtained ISO 9001:2015 certification on or before the acceptance of the tender or, as the case may be, the listed contractor has already obtained the ISO 9001:2015 certification on or before the date of execution of the subcontract. |  |
| C5 | Subcontractor Management Plan |  |  |  |
|  | (1) | The Contractor shall within 30 days of the Contract Date submit a Subcontractor Management Plan (SMP) to the Project Manager for information and comments, if any. |  |  |
|  | (2) | The Contractor shall then submit quarterly the updated SMP, until the issuance of the certificate of Completion or where there is more than one such certificate, the issuance of the last certificate of Completion, to the Project Manager for information and comments, if any. Should there be any major changes in the Contractor’s subcontracting arrangement during the period before the next quarterly reporting, the Contractor shall notify immediately such changes to the Project Manager in writing. The quarterly updated SMP required under this sub-clause (2) shall be submitted within one month from each quarterly period. For the avoidance of doubt, the first quarterly period shall commence from the date of submission of the SMP by the Contractor pursuant to sub-clause (1). Any interim notification of changes by the Contractor shall not affect its obligation to submit the quarterly updated SMP. In case there is no change to the previous SMP, the Contractor shall declare such status in writing instead of submitting the same SMP again. |  |  |
|  | (3) | The SMP submitted under sub-clauses (1) and (2) of this Clause shall contain detailed information as required by the Guidelines on Scope and Contents of the Subcontractor Management Plan at Appendix B to these additional conditions of contract. |  |  |
|  | (4) | The Project Manager may upon receipt of the SMP comment on the SMP and notify the Contractor of such comments in writing. If the Project Manager is of the opinion that the SMP submitted under sub-clauses (1) and (2) of this Clause does not meet the requirements of the contract, the Project Manager may, by written notice, require the Contractor to revise or update the SMP and the Contractor shall comply with that requirement within 14 days of the date of notice. No acceptance of the SMP is required from the Project Manager. |  |  |
|  | (5) | Subject to the provisions of other additional conditions of contract, the Contractor shall ensure that its Subcontractors shall not subcontract the whole of the works subcontracted to them. |  |  |
|  | (6) | The Contractor shall employ its own staff to manage and supervise its Subcontractors. |  |  |
|  | (7) | The Contractor shall, upon written request by the Project Manager (which may be issued by the Project Manager from time to time or at any time), produce to the Project Manager documentary proof to demonstrate to the satisfaction of the Project Manager that the Contractor has complied with all the provisions in the latest SMP submitted under sub-clauses (1) and (2) of this Clause. Such documentary proof includes, but is not limited to, documents of subcontracts, reports from Subcontractors on their further subcontracting arrangement and daily attendance records of site workers. For the purpose of determining the extent of documentary proof, the Project Manager shall make reference to the guidelines on documentary proof to demonstrate the compliance of the provisions in the SMP at Appendix C to these additional conditions of contract. The Project Manager may make as many separate written requests as it thinks fit. The provisions of this sub-clause shall be without prejudice to sub-clause (4) of Clause C2 of these additional conditions of contract. |  |  |
| C6 | Engagement of Subcontractors who are registered under the respective trades and groups available in the Registered Specialist Trade Contractors Scheme |  |  |  |
|  | (1) | For the purpose of this Clause, the following words and expressions shall have the meaning hereby assigned to them: |  |  |
|  |  | “RSTCS” means the Registered Specialist Trade Contractors Scheme managed by the Construction Industry Council and as referred to in the Rules and Procedures applicable to the aforesaid Registered Specialist Trade Contractors Scheme. “Group 1” and “Group 2” mean the classification of contractors into Group 1 and Group 2 under each trade of the Register of Specialist Trade Contractors. “Suspended Ceiling” and “Tower Crane (Erecting, Dismantling, Altering Height)” means the trade of “suspended ceiling” and “tower crane (erecting, dismantling, altering height)” respectively under the RSTCS as promulgated by the Constructions Industry Council from time to time. |  |  |
|  | (2) | Where the Contractor is to subcontract part of the works, performance of which involves trades available in the RSTCS, the Contractor shall only engage, for the purposes of execution of such part of the works, a Subcontractor who has satisfied all of the following criteria: |  |  |
|  |  | (i) | the Subcontractor is the subcontractor stated in the Contractor's latest updated submission of the Subcontractor Management Plan; |  |
|  |  | (ii) | the Subcontractor has completed registration under the relevant trades available in the RSTCS before the commencement of the work under the relevant subcontracts; and |  |
|  |  | (iii) | if the Subcontractor is registered under a trade, except Suspended Ceiling and Tower Crane (Erecting, Dismantling, Altering Height), in the Register of Specialist Trade Contractors and if the value of relevant subcontract exceeds the tender limit of Group 1, the Subcontractor has been admitted into Group 2 before the commencement of the work under the relevant subcontract. |  |
|  |  | The Contractor shall not engage a Subcontractor who is suspended or in the process of an appeal against its suspension from registration in the RSTCS unless the suspension is lifted before the commencement of the work under the relevant subcontracts. The foregoing shall also apply to the Contractor’s engagement of Specialist Subcontractors in Clause C3 of these additional conditions of contract. |  |  |
|  | (3) | The Contractor shall ensure that where any part of the part of the works subcontracted to a Subcontractor engaged under sub-clause (2) performance of which involves trades available in the RSTCS is further subcontracted (irrespective of any tier), only subcontractors (irrespective of any tier) who have satisfied all of the following criteria are engaged for the purposes of execution of such part of the part of the works: |  |  |
|  |  | (i) | the Subcontractor is the subcontractor stated in the Contractor's latest updated submission of the Subcontractor Management Plan; |  |
|  |  | (ii) | the Subcontractor has completed registration under the relevant trades available in the RSTCS before the commencement of the work under the relevant further subcontracts; and |  |
|  |  | (iii) | if the Subcontractor is registered under a trade, except Suspended Ceiling and Tower Crane (Erecting, Dismantling, Altering Height), in the Register of Specialist Trade Contractors and if the value of relevant subcontract exceeds the tender limit of Group 1, the Subcontractor has been admitted into Group 2 before the commencement of the work under the relevant subcontract. |  |
|  |  | The Contractor shall also ensure that a Subcontractor (irrespective of any tier) who is suspended or in the process of an appeal against its suspension from registration in the RSTCS shall not be engaged for the aforesaid further subcontracting (irrespective of any tier) unless the suspension is lifted before the commencement of the work under the relevant further subcontracts. |  |  |
| C7 | Limiting Tiers of Subcontracting |  |  |  |
|  | (1) | For the purpose of this Clause, the first tier of subcontracting means the contracts between the Contractor and its subcontractors. The second tier means the subcontracts between any of the subcontractors of the first tier and their subcontractors. The foregoing shall apply with necessary modifications to subsequent tiers of subcontracting. |  |  |
|  | (2) | Notwithstanding Clauses C2 to C11 of these additional conditions of contract and NEC Clause 26 on subcontracting and subject to sub-clause (3) of this Clause, the subcontracting of any part of the works by the Contractor is limited as follows: |  |  |
|  |  | (a) | subcontracting of any part of the works requiring entry of human beings into confined space that forms part of a sewerage or drainage system is limited to the first tier of subcontracting; and |  |
|  |  | (b) | subcontracting of any part of the works not falling under sub-clause (2)(a) above is limited to two tiers (i.e. the first tier and second tier) of subcontracting. |  |
|  | (3) | (a) | The Contractor may submit a proposal to the Project Manager for an extra tier of subcontracting for any part of the works which has been subcontracted in compliance with the limit in sub-clauses (2)(a) or (2)(b), whichever is applicable, of this Clause and with other provisions of this contract. |  |
|  |  | (b) | The Project Manager is not obliged to consider the Contractor’s proposal for an extra tier of subcontracting unless the proposal is submitted in writing to the Project Manager at least 14 days before the subcontractor of the relevant tier of subcontracting enters into any subcontract for the extra tier of subcontracting and the proposal is accompanied by an explanation with supporting evidence on the need for the extra tier of subcontracting. |  |
|  |  | (c) | A proposal which has been made in strict compliance with sub-clause (3)(b) above is taken to have been accepted by the Project Manager if acceptance is not expressly withheld by the Project Manager in writing within 14 days from the date of receipt by the Project Manager of the Contractor’s proposal. |  |
|  |  | (d) | The withholding of acceptance of the Contractor’s proposal for any reason by the Project Manager does not constitute a compensation event nor does it relieve the Contractor from any liability or obligation under this contract. |  |
|  | (4) | The Contractor complies with and ensures that all subcontractors (irrespective of tier) comply with the provisions of this Clause. If the Contractor or any of the subcontractors (irrespective of tier) fails to comply with the provisions of this Clause, the Project Manager has, without prejudice to the generality of the provisions of Clause C2(3) of the additional conditions of contract and any other rights and remedies, full power to order the removal of any subcontractor which has been engaged in contravention of any of the provisions of this Clause from the Site and/or the works. |  |  |
|  | (5) | In this Clause, unless the context otherwise requires, “confined space” has the same meaning as that adopted in the Factories and Industrial Undertakings (Confined Spaces) Regulation (Cap. 59AE). |  |  |
| C8 | Subcontract Conditions |  |  |  |
|  | (1) | Without prejudice to the generality of Clause C2 of these additional conditions of contract and NEC Clause 26, if any part of the works is subcontracted by the Contractor, the Contractor shall ensure that a clause on payment of wages of Site Workers in the form appearing in Appendix D to these additional conditions of contract hereto is included in all subcontracts entered into with the Contractor. For subcontractors at any lower tier of subcontracting, the Contractor shall take all reasonable steps to ensure that such clause in the form appearing in Appendix D to these additional conditions of contract hereto is included in all subcontracts at lower tiers of subcontracting. |  |  |
|  | (2) | The Contractor shall ensure that all subcontractors engaged by the Contractor who are involved in the contract shall include, observe and comply with the provisions which are in the terms of Clause A in Appendix D to these additional conditions of contract in the relevant subcontracts. For subcontractors at any lower tier of subcontracting, the Contractor shall take all reasonable steps to ensure that subcontractors who are involved in the relevant subcontracts of the contract shall include, observe and comply with the provisions in the relevant subcontracts which are mutatis mutandis in the terms of Clause A. |  |  |
|  | (3) | The Contractor shall submit copies of the relevant subcontracts of the contract to the Project Manager for the purpose of checking if the subcontract provisions referred to in sub-clauses (1) and (2) of this Clause are included in the relevant subcontracts as required under sub-clauses (1) and (2) of this Clause. Upon request by the Project Manager, the Contractor shall provide the original documents of the relevant subcontracts for inspection by the Project Manager. |  |  |
|  | (4) | The Contractor shall comply with and shall ensure that all subcontractors engaged by the Contractor shall comply with the provisions of this Clause; and shall, if necessary, within reasonable time enter into a supplemental agreement with its subcontractor to ensure that the subcontract complies with the requirements in sub-clauses (1) and (2) of this Clause and shall take all reasonable steps to ensure that subcontractors at any lower tier of subcontracting shall include, observe and enter into a supplemental agreement if necessary and as required under this sub-clause. |  |  |
|  | (5) | If the Contractor or any of the subcontractors (irrespective of any tier) fails to comply with the provisions of this Clause, the Project Manager shall, without prejudice to any other rights and remedies, have full power to order the removal of the subcontractor from the Site and/or the works. |  |  |
| C9 | Tender Requirements for Subcontracting |  |  |  |
|  | (1) | Without prejudice to the requirements in other provisions of the contract relating to subcontracting (including but not limited to the requirements of Clause C3 of these additional conditions of contract), if the Contractor intends to subcontract any of the works, it shall comply with the following and other sub-clauses in this Clause C9: |  |  |
|  |  | (a) | when the Contractor’s estimate for a subcontract does not exceed $200,000, the Contractor may select a subcontractor without inviting tenders; |  |
|  |  | (b) | when the Contractor’s estimate for a subcontract exceeds $200,000 but does not exceed $1,000,000, the Contractor shall invite not less than three tenderers to submit tenders for the subcontract and shall select the conforming tender with the lowest tender price.; |  |
|  |  | (c) | when the Contractor's estimate for a subcontract exceeds $1,000,000, the Contractor shall submit its estimate for part of the works proposed to be subcontracted for acceptance by the Project Manager at least two weeks before it invites tenders for the subcontract. A reason for not accepting the Contractor's estimate is that the estimate is not justified. The Contractor shall invite not less than five tenderers to submit tenders for the subcontract and shall select the conforming tender with the lowest tender price. |  |
|  |  | (d) | In conducting an invitation to tender under sub-clause (b) or (c) above: |  |
|  |  |  | (i) | where the works to be subcontracted is the works referred to in Clause C3 of these additional conditions of contract, the Contractor shall only invite tenders from contractors that comply with the requirements set out in the said Clause C3 that are applicable to such works; |
|  |  |  | (ii) | where works other than that referred to in Clause C3 is to be subcontracted, the Contractor shall invite tenders from: |
|  |  |  |  | - contractors on the "List of Approved Contractors for Public Works" or the "List of Approved Suppliers of Materials and Specialist Contractors for Public Works" of the relevant category, group and class and not suspended from tendering (whether by way of mandatory or voluntary suspension) in respect of the work in the relevant category, group and class; or |
|  |  |  |  | - contractors who possess experience in the works to be subcontracted by the Contractor, or who are technically competent for the works to be subcontracted by the Contractor. The Contractor shall obtain necessary documentary evidence to demonstrate the tenderers’ experience and technical capability. |
|  | (1A) | The Contractor shall provide details of the proposed tenderers, including: |  |  |
|  |  |  | (i) | tenderers’ names; |
|  |  |  | (ii) | the categories, groups and classes of the tenderers in the "List of Approved Contractors for Public Works" or the "List of Approved Suppliers of Materials and Specialist Contractors for Public Works" and the status in the lists (i.e. confirmed, probationary, suspended, etc.), if applicable; and |
|  |  |  | (iii) | documentary evidence including job references of tenderers’ past project, scope of works of each projects, amount of works undertaken by the tenderers in each project, if appropriate, and / or other information demonstrating tenderers’ experience and technical capability, if applicable, |
|  |  |  | to the Project Manager for acceptance before inviting tenders. A reason for not accepting the list of the proposed tenderers is that any of the proposed tenderers does not comply with the minimum qualification and experience requirements, or more potential tenderers should be included in the list of the proposed tenderers. |  |
|  | (2) | When the Contractor subcontracts the works by inviting tenders, the tender invitations shall indicate clearly the address and telephone number of the office from which tender documents and further particulars shall be obtained, the exact location of the tender box in which tenders shall be deposited and the closing date and time for the receipt of tenders. The tender box shall be located in the common area within the joint site office of the Project Manager/Supervisor and the Contractor’s staff or another location as directed by the Project Manager. Late tender or tenders submitted to places other than the designated tender box shall not be considered. |  |  |
|  | (3) | All tenders for subcontracts shall be in sealed envelopes. The tenders shall be opened at the presence of both the Project Manager’s staff and the Contractor’s staff. |  |  |
|  | (4) | Before inviting any tender for subcontracts by the Contractor, the following details shall be agreed with the Project Manager: |  |  |
|  |  | (a) | size of the tender box; |  |
|  |  | (b) | security measures for the tender box and the arrangement for safe custody of the tenders received and subsequently opened; |  |
|  |  | (c) | subcontract number to be assigned and marked on tender envelopes for easy identification; |  |
|  |  | (d) | number of copies of submitted tenders required to be kept by the Project Manager. |  |
|  | (5) | When the number of tenders received is less than the minimum number specified in sub-clause (1) of this Clause or the Contractor proposes to select a conforming tender which does not offer the lowest tender price, the Contractor shall notify the Project Manager. In the former case, the Project Manager shall decide within 3 weeks if it is justified that more tenders cannot be obtained and shall inform the Contractor whether to select the conforming tender for the subcontract with the lowest tender price amongst the tenders submitted. In the latter case, the Project Manager shall decide within 3 weeks if it is acceptable and shall inform the Contractor whether to select the conforming tender which does not offer the lowest tender price. |  |  |
|  | (6) | The Contractor before inviting any tender for any subcontract shall submit to the Project Manager for comments and acceptance its procedures for selecting Subcontractors for the purpose of preventing corruption practices. The Contractor shall observe and comply with the relevant requirements as highlighted in Section A6.5.2 of the Practice Notes for New Engineering Contract (NEC) – Engineering and Construction Contract (ECC) for Public Works Projects in Hong Kong published by the Development Bureau when proposing its procedures unless otherwise accepted by the Project Manager. |  |  |
|  | (7) | The Contractor should issue the responses to all questions raised by the tenderers and the revised tender documents if appropriate to all tenderers to ensure fairness and transparency of the tender exercises for subcontracts. The Contractor is prohibited from making amendments to the amount of works items or tender prices of the received tenders for subcontracts after tender opening, except corrections for tender errors accepted by the Project Manager. |  |  |
|  | (8) | The Contractor shall co-operate fully with the ICAC, and allow the ICAC the right of access to all documents and records maintained by the Contractor in relation to the tendering of subcontracts, and provides such access to all documents and records as may be required by the ICAC staff for the purpose of preventing corruption practices. |  |  |
|  | (9) | The Contractor shall ensure that the tender prices and rates of the subcontracts are competitively tendered or open market prices or rates, without activities or items which are substantially over or under-priced, or erratically priced. Upon request by the Project Manager, the Contractor shall submit the relevant information of the subcontract(s), including but not limited to the tender prices, pricing documents and other tender information obtained from the tenderers, for the Project Manager’s consideration. The Contractor shall declare if any of the tenderers for the subcontract(s) is its associated company. If the Contractor proposes its associated companies to be allowed to participate in the tender exercise(s) for the subcontract(s), it shall submit full justifications for acceptance by the Project Manager. The term “associated company” or “associated companies” in relation to the Contractor means any company which is the holding company or subsidiary company or sister company of the Contractor. A “sister company” means a company which is a subsidiary of or otherwise belongs to the same holding company of the Contractor. The existence of a holding-subsidiary relationship shall be determined in accordance with the provisions in sections 13 to 15 of the Companies Ordinance (Cap. 622). All tenders for the subcontracts should be assessed on an equal basis unless otherwise accepted by the Project Manager. |  |  |
|  | (10) | The Contractor shall state in the tender documents for the subcontracts that any qualification of the tender may cause the tender to be disqualified. Subject to acceptance by the Project Manager, the Contractor may approach a tenderer in seeking clarification on the purpose or meaning of particular statements or remarks in its tender, reminding it of possible disqualification of its tender and seeking an unequivocal withdrawal of any qualification by a reasonable deadline. |  |  |
|  | (11) | The latest edition of the Standard Form of Domestic Sub-contract published by the Hong Kong Construction Association shall be used in all subcontracts unless otherwise accepted by the Project Manager. |  |  |
|  | (12) | The Contractor shall include the probity clauses of additional conditions of contract Clause A3 on ‘Information not to be Divulged’, Clause D14 on ‘Offering Gratuities’, Clause D15 on ‘Ethical Commitment’ and Clause D16 on Contractor’s Interim Statements’ in all tenders for subcontracts and subcontract documents. |  |  |
|  | (13) | If the Contractor subcontracts emergency works in relation to public health, public safety, and/or removal of imminent risk to any person, any property and/or the environment, the Contractor shall notify the Project Manager in writing, and seek the Project Manager's acceptance to dispense with any procedure set out in this Clause C9. Any dispensation accepted by the Project Manager shall not constitute a compensation event and for the avoidance of doubt, the Contractor shall not be entitled to any additional time or cost arising from or relating to such dispensation. |  |  |
|  | (14) | Not Used |  |  |
|  | (15) | Save for sub-clause (12), this Clause is only applicable to the works for the compensation events to be subcontracted, which will be assessed on the Defined Cost plus the resulting Fee basis, unless otherwise accepted by the Project Manager. |  |  |
| C9A | Not Used |  |  |  |
| C10 | Not Used |  |  |  |
| C11 | Tender requirements for suppliers of Plant and Materials, Equipment and Insurance |  |  |  |
|  | (1) | Without prejudice to the Contractor’s obligations under the provisions of other additional conditions of contract on subcontracting, the Contractor shall adopt a competitive process in selecting suppliers of Plant and Materials, Equipment, and insurance covered by item 8A of the Schedule of Cost Components or, where applicable the Short Schedule of Cost Components. Within 21 days of the Contract Date, the Contractor shall submit a proposal on the competitive process for selection of suppliers of Plant and Materials, Equipment and insurance to the Project Manager for acceptance. The Contractor shall comply with the accepted process throughout the contract. If, for any item of Plant and Materials, Equipment and insurance for which the Contractor encounters genuine difficulties to comply with the accepted process, the Contractor shall notify the Project Manager in writing, and seek the Project Manager's acceptance to waive the accepted process, which acceptance shall not be unreasonably withheld. Any deviation from the process as accepted by the Project Manager shall not constitute a compensation event. |  |  |
|  | (2) | The Contractor shall ensure that the tender prices and rates of the subcontracts are competitively tendered or open market prices or rates, without activities or items which are substantially over or under-priced, or erratically priced. Upon request by the Project Manager, the Contractor shall submit the relevant information of the subcontract(s), including but not limited to the tender prices, pricing documents and other tender information obtained from the tenderers, for the Project Manager’s consideration. The Contractor shall declare if any of the tenderers for the subcontracts is its associated company. If the Contractor proposes its associated companies to be allowed to participate in the tender exercise(s) for the subcontract, it shall submit full justifications for acceptance by the Project Manager. The term “associated company” or “associated companies” in relation to the Contractor means any company which is the holding company or subsidiary company or sister company of the Contractor. A “sister company” means a company which is a subsidiary of or otherwise belongs to the same holding company of the Contractor. The existence of a holding-subsidiary relationship shall be determined in accordance with the provisions in sections 13 to 15 of the Companies Ordinance (Cap. 622). All tenders for the subcontracts should be assessed on an equal basis unless otherwise accepted by the Project Manager. |  |  |
|  | (3) | The Contractor shall state in the tender documents for the subcontracts that any qualification of the tender may cause the tender to be disqualified. Subject to acceptance by the Project Manager, the Contractor may approach a tenderer in seeking clarification on the purpose or meaning of particular statements or remarks in its tender, reminding the tenderer of possible disqualification of its tender and seeking an unequivocal withdrawal of any qualification by a reasonable deadline. |  |  |
|  | (4) | Not Used. |  |  |
|  | (5) | This Clause is only applicable to the subcontracts related to the compensation events, which will be assessed on the Defined Cost plus the resulting Fee basis, unless otherwise accepted by the Project Manager. |  |  |

| Section D – General Obligations |  |  |  |
| --- | --- | --- | --- |
| D1 | Contractor’s Management Team |  |  |
|  | (1) | The Contractor shall provide a team of suitably qualified and experienced staff to manage and supervise the contract throughout the execution of the works. All members of the Contractor’s management team (refer to as “the Team” in this Clause) shall be under the direct employment of the Contractor. In case the Contractor is in the form of unincorporated joint venture, employees under the direct employment of any or all of the joint venture participants are deemed to be under direct employment of the Contractor. The Team shall comprise sufficient number of suitably qualified and experienced staff in the following disciplines- |  |
|  |  | (a) | Construction Manager; |
|  |  | (b) | Site Agent; |
|  |  | (c) | Site Engineer; |
|  |  | (d) | Site Superintendent; |
|  |  | (e) | Surveyor; |
|  |  | (f) | Quantity Surveyor; |
|  |  | (g) | Foremen; |
|  |  | (h) | Safety Officer and Safety Supervisor; |
|  |  | (i) | Environmental Officer and Environmental Supervisor; and |
|  |  | (j) | Traffic Liaison Officer. |
|  | (2) | All members of the Team are prohibited to be given a subcontract to any part of the works or to have a vested interest in any of the subcontractors irrespective of tiers under the contract including Specialist Subcontractors. |  |
|  | (3) | Within 14 days of the starting date, the Contractor shall submit to the Project Manager a list of staff with all necessary details proposed for the Team referred to in sub-clause (1) of this Clause. The corresponding submission for the Contractor’s key persons shall be made in accordance with NEC Clause 24.3. |  |
|  | (4) | The Contractor shall either provide documentary proof on the employment status of the staff proposed for the Team, such as employment contracts, tax returns, payment of salaries and the like upon request by the Project Manager or provide a formal declaration to the effect that such a staff member is indeed under the direct employment of the Contractor. In case the Contractor is in the form of unincorporated joint venture, employees under the direct employment of any or all of the joint venture participants are deemed to be under direct employment of the Contractor. The declaration shall be signed by a person authorized to sign tenders on behalf of the Contractor. |  |
|  | (5) | With the exception of the Construction Manager, all members of the Team shall be full time on Site during site working hours. |  |
|  | (6) | The Contractor shall inform the Project Manager forthwith of any changes made to any of the members of the Team. |  |
|  | (7) | The Contractor shall also provide suitably qualified and experienced staff in the following disciplines for providing assistance to the Team: |  |
|  |  | (a) | Liaison Officer; |
|  |  | (b) | Site Clerk; and |
|  |  | (c) | Any other staff responsible for management, administration, planning, coordination or supervision of the Site, the works and the contract, preparation of technical, financial and contractual submissions and operation of the Contractor’s site accommodation |
|  |  | The relevant requirements under sub-clauses (2) to (6) of this Clause are also applicable to these assistants to the Team. |  |
| D2 | Patents Rights and Royalties |  |  |
|  |  | Except when otherwise specified in the contract the Contractor shall pay all tonnage and other royalties, rent and other payments or compensation (if any) for getting stone, sand, gravel, clay or other materials required for the works. |  |
| D3 | Giving of Notices and Payment of Fees |  |  |
|  | (1) | The Contractor shall give all notices and pay all licences, levies, premiums or other fees required to be given or paid by reason of any enactment or any regulations or bye-laws of any local or other duly constituted authority in relation to the Contractor to Provide the Works and by the rules and regulations of all public bodies and statutory authorities whose property or rights are affected or may be affected in any way by the Contractor to Provide the Works, including any new fee and any change in existing fees |  |
|  |  |  | made on or after the date 10 days prior to the tender closing date; or |
|  |  |  | made before the date 10 days prior to the tender closing date and the commencement date of which is only ascertainable on or after the date 10 days prior to the tender closing date. |
| D4 | Compliance with Enactments and Regulations |  |  |
|  |  | The Contractor shall conform in all respects with: |  |
|  |  |  | the provisions of any enactment, |
|  |  |  | the regulations or bye-laws of any local or duly constituted authority, and |
|  |  |  | the rules and regulations of such public bodies and statutory authorities as are referred to in Clause D3 of these additional conditions of contract |
|  |  | and any additions or amendments thereto or any new enactment, regulations, bye-laws or rules made during the continuance of the works, which are applicable to the works and shall be responsible for the payment of all penalties and fines and discharge of all liabilities under such enactment, regulations, bye-laws or rules and shall keep the Client indemnified against all penalties and fines and liabilities of every kind for breach of any such enactment, regulations, bye-laws or rules. For the avoidance of doubt, the Contractor shall, under no circumstances, be paid by the Client for any penalties, fines and liabilities under such enactment, regulations, bye-laws or rules nor shall the Prices or rates be adjusted for that purpose unless otherwise provided elsewhere in the contract. |  |
| D5 | Notices to be in English and Chinese |  |  |
|  |  | Any notice required to comply with any enactment or the rules and regulations of the Government of the Hong Kong Special Administrative Region or other competent authority and which the Contractor may have to exhibit either for the benefit of the public or for the benefit of its employees shall be written in English and Chinese. |  |
| D6 | Safety Plan |  |  |
|  | (1) | “Safety Plan” means a document, including any revised or updated version, setting out details of the safety management system that the Contractor will implement on the Site, together with any other measures and information required by the contract to ensure safety and health to Provide the Works. |  |
|  | (2) | The Contractor shall submit within 14 days of the Contract Date three copies of a draft Safety Plan to the Supervisor. |  |
|  | (3) | Within 7 days from the submission of the draft Safety Plan, the Contractor shall arrange and hold an ad hoc meeting (or meetings if necessary) with the Supervisor to discuss the draft Safety Plan. Where the Supervisor is of the opinion that the draft Safety Plan does not meet the requirements of the contract it shall request that the Contractor remedy the deficiency prior to submitting the Safety Plan to the Supervisor. |  |
|  | (4) | The Contractor shall submit within 35 days of the Contract Date six copies of the Safety Plan to the Supervisor. |  |
|  | (5) | The Contractor shall review the Safety Plan at monthly intervals and shall revise and update the Safety Plan if necessary. |  |
|  | (6) | The Contractor shall comply with the Safety Plan and ensure its employees and subcontractors comply with the Safety Plan. The Contractor shall provide any other party working on the Site including utility undertakings with a copy of the Safety Plan and shall request those parties comply with it. The Contractor shall report any person who fails to comply with the Safety Plan to the Supervisor. |  |
|  | (7) | If the Supervisor is of the opinion that the Safety Plan does not meet the requirements of the contract, the Supervisor may by notice in writing require the Contractor to revise or update the Safety Plan and the Contractor shall comply with that requirement within 7 days of the date of the notice. |  |
|  | (8) | The Contractor shall provide all facilities, access and assistance to the Supervisor to periodically verify that the Safety Plan is being properly and fully implemented. If the Supervisor is of the opinion that the Safety Plan is not being properly and fully implemented and the failure may adversely affect the safety and health of any person or the safety of any property on or adjacent to the Site, the Supervisor may notify the Contractor in writing of such failure and the Contractor shall then take all necessary steps to rectify that failure immediately. For the avoidance of doubt, these do not limit or take away from the Supervisor any power under the contract. |  |
|  | (9) | This Clause shall not relieve the Contractor from any of its obligations or responsibilities under the contract. |  |
|  | (10) | The Contractor shall be entitled to the sums set out in the Site Safety section of the Activity Schedule provided that the Contractor shall have complied to the extent specified for each item. |  |
| D7 | Not Used |  |  |
| D8 | ISO 9000 Certification for the Contractor |  |  |
|  | (1) | Within three months of the Contract Date, the Contractor shall book with a certification body acceptable to the Client the date of audit for the ISO 9001:2015 certification; with detailed documented quality system procedures ready at the time of booking. If the Contractor is a joint venture, the date of audit for the ISO 9001:2015 certification shall mean that of the specified participant or shareholder in the statement submitted in accordance with Special Conditions of Tender Clause 7. |  |
|  | (2) | Notwithstanding any other provisions in the contract, compliance with sub-clause (1) of this Clause shall be a condition precedent to the Contractor’s entitlement to any payment or any further payment as the case may be under the contract provided that this condition precedent does not apply to the advance payment under Secondary Option Clause X14. |  |
|  | (3) | Sub-clauses (1) and (2) of this Clause are not applicable if the Contractor or, where the Contractor is a joint venture, its specified participant or shareholder has already obtained the ISO 9001:2015 certification on or before the Contract Date. |  |
| D9 | Not Used |  |  |
| D10 | Site Cleanliness and Tidiness |  |  |
|  | (1) | “Public Cleaning Areas” means those public areas of the Site where no work is carried out other than cleaning by the Contractor and which have to be maintained open to the general public throughout the progress of the works, the extent of which is specified in Clause 1.32A(1) of the Particular Specification. For the avoidance of doubt, Site includes Public Cleaning Areas. |  |
|  | (2) | “Daily Cleaning” means daily cleaning and tidying up of the Site in accordance with Clause 1.32A(3) of the Particular Specification. Any instruction given by the Project Manager due to such cleaning and tidying up work performed outside the boundaries of the site shall not constitute a compensation event. |  |
|  | (3) | “Weekly Tidying” means weekly overall cleaning and tidying up of the Site in accordance with Clause 1.32A(4) of the Particular Specification. |  |
|  | (4) | “Cleaning Day” means a day on which “Daily Cleaning” is to be carried out. |  |
|  | (5) | “Cleaning Week Day” means a day on which “Weekly Tidying” is to be carried out. |  |
|  | (6) | From the starting date to the Completion Date, the Contractor shall, unless otherwise instructed by the Supervisor (except on a General Holiday) carry out either Daily Cleaning or Weekly Tidying. The time for commencing Weekly Tidying and the day of every week for the Cleaning Week Day shall be agreed with the Supervisor within seven days after the date for the starting date. If a day on which the Weekly Tidying is scheduled falls on a General Holiday, then it shall be carried out on the day following which is not a General Holiday. |  |
|  | (7) | The Supervisor has absolute discretion to instruct the Contractor to cease or suspend all or part of the Daily Cleaning and/ or Weekly Tidying of the Site at any time during the contract. Such instruction shall not constitute a compensation event. |  |
|  | (8) | The Supervisor has the power to instruct the Contractor to clean and tidy up the areas around the Site if, in the judgment of the Supervisor, the rubbish and debris are likely to be connected with the works or disposed of by the persons working on the Site, and the Contractor shall not be entitled to claim for compensation events due to such cleaning and tidying up work performed outside the boundaries of the site. |  |
|  | (9) | The Contractor shall only be entitled to payment for one day of “Daily Cleaning” or “Weekly Tidying”, but not more of either, for the cleaning and tidying up work carried out by the Contractor on any one Cleaning Day or Cleaning Week Day. An instruction given by the Project Manager due to such cleaning and tidying up work performed outside the boundaries of the site shall not constitute a compensation event. |  |
| D11 | Not Used |  |  |
| D12 | Joint and Several Liability of Partners and Unincorporated Joint Venture Participants |  |  |
|  | (1) | Where the Contractor is a partnership or an unincorporated joint venture, the liability of each partner of the partnership or participant of the unincorporated joint venture under the contract shall be joint and several. |  |
|  | (2) | In relation to such Contractor only, the Articles of Agreement for use in the contract shall be in the form as attached at Appendix E to these additional conditions of contract, with such modification as may be necessary. |  |
|  | (3) | For the purpose of this Clause, the expression “unincorporated joint venture” and “participant” shall bear the same meanings as those given in paragraph 6(a) of the Environment, Transport and Works Bureau Technical Circular (Works) No. 50/2002 on Contractors’ Joint Venture.” |  |
| D13 | Site Diary and Labour Returns |  |  |
|  | (1) | The Supervisor will record daily in the Project Manager’s site diary information with regard to labour, Equipment, Plant and Materials, utilities, work carried out and instructions issued to the Contractor and all other facts that may affect the progress or quality of the works. |  |
|  | (2) | The authorized agent or representative of the Contractor shall sign the site diary daily indicating its agreement to the information recorded. If the authorized agent or representative of the Contractor does not agree with any of the items recorded in the site diary it may draw reference to the points of disagreement in writing in the site diary. |  |
|  | (3) | The Contractor shall, as and when called upon to do so by the Supervisor, make available to the Supervisor or such other person as the Supervisor may direct, such information as the Supervisor considers necessary to enable it properly to keep and maintain its site record, but in any event and without prejudice to the generality of the foregoing, the Contractor shall deliver to the office of the Supervisor by not later than 1.00 p.m. on each working day a return in such form as the Supervisor may prescribe showing in detail the numbers of the several classes of labour on the Site that day together with the numbers of the several classes of labour so employed during the preceding twenty-four hours who were not included in the return for the previous day together with such information concerning materials, equipment and other such matters as the Supervisor may require. |  |
| D14 | Offering Gratuities |  |  |
|  | (1) | If the Contractor or any of its agents or employees shall be found to have offered or given any advantage, gratuity, bonus, discount, bribe or loan of any sort to any agent or employee of the Client or to the Project Manager or to any member of the Project Manager’s staff or to the Supervisor or to any member of the Supervisor’s staff, the Client may terminate forthwith the Contractor’s obligation to Provide the Works as if for any of the reasons R1-R15 under NEC Clause 91, and hold the Contractor liable for any loss or damage which the Client may thereby sustain. |  |
| D15 | Ethical Commitment |  |  |
|  | (1) | The Contractor shall prohibit its employees, agents, and subcontractors who are involved in the contract from offering, soliciting or accepting any advantage as defined in the Prevention of Bribery Ordinance, Cap 201 when conducting business in connection with the contract. |  |
|  | (2) | The Contractor shall require its employees, agents and subcontractors who are involved in the contract to declare in writing to the Contractor any conflict or potential conflict between their personal/financial interests and their duties in connection with the contract. In the event that such conflict or potential conflict is disclosed in a declaration, the Contractor shall forthwith take such reasonable measures as are necessary to mitigate as far as possible or remove the conflict or potential conflict so disclosed. |  |
|  | (3) | The Contractor shall prohibit its employees who are involved in the contract from engaging in any work or employment other than in the performance of the contract, with or without remuneration, which could create or potentially give rise to a conflict between their personal/financial interests and their duties in connection with the contract. The Contractor shall also require its subcontractors and agents to impose similar restriction on their employees by way of a contractual provision. |  |
|  | (4) | The Contractor shall take all necessary measures (including by way of contractual provisions and/or providing training workshops where appropriate) to ensure that its employees, agents and subcontractors are aware of the prohibitions in this Clause. |  |
|  | (5) | The Contractor shall ensure that the provisions in this Clause are incorporated in any subcontract to the effect that the subcontractor has the same obligations under the subcontract as the Contractor under this Clause. |  |
| D16 | Contractor’s Interim Statements |  |  |
|  |  | The Contractor shall submit and procure its subcontractors to submit a signed declaration in a form prescribed or accepted by the Client to confirm compliance with the provisions on ethical commitment and confidentiality in Clauses A3 and D15 at a frequency of once every month. If the Contractor fails to submit or fails to procure the subcontractors to submit the declaration as required, the Client shall be entitled to withhold payment until such declaration is submitted and the Contractor shall not be entitled to interest in that period. |  |

| D17 |  | Acknowledgement of being Notified of the Ethical Requirements |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | The Contractor acknowledges that it has been reminded that dishonesty, theft and corruption on its part or those of its employees, agents or subcontractors who are involved in the contract may lead to prosecution under, without limitation, section 9 of the Prevention and Bribery Ordinance, Cap 201; section 17, section 18D or section 19 of the Theft Ordinance, Cap 210 and section 161 of the Crimes Ordinance, Cap 200. These offences commonly carry upon conviction terms of imprisonment. |  |  |  |
| D18 |  | Not Used |  |  |  |  |  |
| D19 |  | Hired and Hire-purchase Constructional Plant |  |  |  |  |  |
|  |  | (1) |  | “Constructional Plant” means all appliances or things of whatsoever nature required to Provide the Works but does not include materials or other things intended to form or forming part of the works or vehicles engaged in transporting any personnel, Constructional Plant, materials or other things to or from the Site. |  |  |  |
|  |  | (2) |  | In respect of any item or items of Constructional Plant brought onto the Site, the Contractor shall upon written request by the Project Manager (which may be issued by the Project Manager from time to time or at any time during the continuance of the work) produce to the Project Manager proof of ownership of such item or items of Constructional Plant to the satisfaction of the Project Manager or, where any item of Constructional Plant is not solely owned by the Contractor, a written undertaking, in a form accepted by the Client, from the owner of the relevant item of Constructional Plant to the Client that: |  |  |  |
|  |  |  |  | (a) | the owner of the Constructional Plant will consent to the assignment by the Contractor to the Client of the benefit of any hiring or hire-purchase or other agreement made with the Contractor in respect of the relevant Constructional Plant in the event of termination by the Client in accordance with the provisions of the contract or the abandonment of the contract by the Contractor before Completion of the works; and |  |  |
|  |  |  |  | (b) | subject to any assignment under paragraph (a) of this sub-clause, the owner of the Constructional Plant will permit the Client, or any other contractor employed by the Client, to use the relevant Constructional Plant for the purpose of Completion of the works. |  |  |
|  |  |  |  | The Project Manager may make as many separate written requests as it thinks fit during the continuance of the works. |  |  |  |
|  |  | (3) |  | In the event that the Project Manager shall certify in writing to the Client that the Contractor has failed to comply with any written request referred to in sub-clause (2) of this Clause within 28 days of the date of issue of the written request and without prejudice to any other rights or remedies available to the Client, the Client may, subject to the proviso to this sub-clause, withhold a sum equal to 5 percent of the amount due to the Contractor from each interim payment otherwise due to the Contractor in accordance with the contract until such time as such failure to comply with the relevant written request is rectified to the satisfaction of the Project Manager or until the item or, as the case may be, all the items of Constructional Plant specified in the relevant written request shall be removed from the Site by the Contractor in accordance with the provisions of the contract, whichever is the earlier and upon such time the total sum withheld by the Client shall be returned to the Contractor without interest in the next interim payment. Provided that the total sum withheld by the Client on the ground of failure to comply with any written request referred to in sub-clause (2) of this Clause shall not exceed an amount equal to the market value or as the case may be the total market value of the relevant item or items of Constructional Plant as determined by the Project Manager and notified in writing by the Project Manager to the Client and the Contractor. |  |  |  |
|  |  | (4) |  | The application of sub-clauses (2) and (3) of this Clause is limited to items of Constructional Plant which, in the Project Manager’s opinion, are essential to the Completion of the works and are difficult to replace in the event of termination under section 9 “Termination” of NEC Clauses. |  |  |  |
| D20 |  | Environmental Management Plan |  |  |  |  |  |
|  |  | (1) |  | “Environmental Management Plan” means the Environmental Management Plan (EMP) referred to in this Clause, including any revised or updated version thereof, prepared by the Contractor in accordance with the Scope. |  |  |  |
|  |  | (2) |  | The Contractor shall prepare a draft EMP in accordance with the Scope and submit 3 copies of the draft EMP to the Supervisor for comments within 21 days of the Contract Date. |  |  |  |
|  |  | (3) |  | If the Supervisor is of the opinion that the draft EMP does not meet the requirements of the contract, it shall request the Contractor to revise the draft EMP by notice in writing and the Contractor shall revise the draft EMP and re-submit within 7 days of the date of the notice. |  |  |  |
|  |  | (4) |  | The Contractor shall finalize the EMP within 45 days of the Contract Date and submit 3 hard copies of the EMP and a soft copy in Microsoft Word format to the Supervisor. |  |  |  |
|  |  | (5) |  | The Contractor shall review and update the EMP monthly and submit 3 hard copies of the updated part of the EMP and a soft copy in Microsoft Word format to the Supervisor. |  |  |  |
|  |  | (6) |  | The Contractor shall provide all facilities, access and assistance to the Supervisor to periodically verify the EMP implementation. If the Supervisor is of the opinion that the EMP is not properly implemented, the Supervisor shall notify the Contractor in writing of such failure and the Contractor shall take all necessary steps promptly to rectify the failure. |  |  |  |
|  |  | (7) |  | The submission of EMP shall not relieve the Contractor from any of its obligations or responsibilities under the contract. |  |  |  |
|  |  | (8) |  | The Contractor shall comply with the EMP and ensure compliance with the provision of the necessary environmental measures as specified in the contract in Providing the Works, including compliance by its employees and subcontractors of all tiers. The Contractor shall provide any other parties working on the Site, including utility companies, with a copy of the EMP and shall request those parties to comply with it. The Supervisor shall have the power to order any person who, or plant or equipment which, fails to comply with the EMP to be removed from the Site. |  |  |  |
|  |  | (9) |  | For work involving demolition, the Contractor shall submit a method statement for the work as part of the EMP to the Supervisor for approval prior to the commencement of the demolition on the Site. The Contractor shall include in the method statement the sequence of demolition and the work programme to facilitate effective recovery of reusable and/or recyclable portions of C&D materials at the earliest stage, so as to minimise the need for subsequent sorting, and specify the measures to minimise nuisance affecting the immediate vicinity. Particular attention shall be given to materials that will cause contamination or ill-health to workers. C&D materials arising from demolition debris shall be separated into the following categories: |  |  |  |
|  |  |  |  | (i) | broken concrete |  |  |
|  |  |  |  | (ii) | other inert materials, e.g. blockwork, brickwork etc. |  |  |
|  |  |  |  | (iii) | metals, e.g. reinforcement bars, mechanical and electrical fittings, building services fittings, hardware etc. |  |  |
|  |  |  |  | (iv) | general refuse |  |  |
|  |  |  |  | (v) | hazardous materials |  |  |
| D21 |  | Use of Ultra Low Sulphur Diesel |  |  |  |  |  |
|  |  | (1) |  | Subject to Clause 1.129(2) of the Particular Specification for B5 diesel, all Equipment powered by diesel fuel, whether they belong to the Contractor or its subcontractors, must only be replenished with ultra low sulphur diesel (ULSD) (defined as diesel fuel containing not more than 0.005% by weight of sulphur) when working on the Site. The Contractor shall maintain a summary record of all delivery notes of ULSD delivered to the Site, including those ordered by its subcontractors, together with the details of consumption of such fuel by individual Equipment on the Site and the date of arrival and departure of the Equipment to and from the Site. The record of fuel deliveries shall be supported by the original receipts of delivery notes from oil companies. Both the record and delivery receipt shall be kept on the Site for inspection by the Supervisor or its site supervisory staff upon request. |  |  |  |
|  |  | (2) |  | The Supervisor may order at any time any number of fuel samples to be taken from any diesel-operated Equipment, fuel tank and/or container on the Site, except those which the Contractor can substantiate that the Equipment, fuel tank and container concerned has/have been brought to the Site recently according to the summary record maintained pursuant to sub-clause (1) of this Clause, and has/have never been replenished with any fuel since its arrival. The sulphur content of the fuel samples shall be tested by a HOKLAS accredited laboratory using internationally recognized testing methods such as ASTM D2622, ISO 14596 and ISO 20884. The laboratory to carry out the test shall be proposed by the Contractor and agreed by the Supervisor. |  |  |  |
| D22 |  | Contractors’ Joint Venture |  |  |  |  |  |
|  |  | (1) |  | Where the Contractor is an incorporated joint venture it shall within fourteen (14) days of the Contract Date provide to the Client a joint venture guarantee in the form set out in Appendix G to these additional conditions of contract executed by all the shareholders of the Contractor. For the purposes of this Clause, the expressions “incorporated joint venture” and “shareholder” appearing herein shall bear the same meanings as those given in paragraph 6 of the Environment, Transport and Works Bureau Technical Circular (Works) No. 50/2002 on Contractors’ Joint Venture. |  |  |  |
|  |  | (2) |  | Notwithstanding any other provisions of the contract, failure by the Contractor to provide a joint venture guarantee in strict accordance with sub-clause (1) of this Clause shall constitute a breach of the contract entitling the Client to damages and shall entitle the Client to terminate the contract forthwith by notice in writing to that effect and the Contractor shall not be entitled to any compensation whatsoever as a consequence of such termination. |  |  |  |
|  |  | (3) |  | The Contractor shall not make any changes to the percentage participation of each participant or shareholder in the joint venture during the continuance of the contract unless prior written consent from the Client is obtained in accordance with sub-clause (4) of this Clause. |  |  |  |
|  |  | (4) |  | In the event that the Contractor considers a change to the percentage participation of each participant or shareholder in the joint venture is necessary because |  |  |  |
|  |  |  |  | (a) | any participant or shareholder in the joint venture shall become bankrupt or have a receiving order made against it or shall present its petition in bankruptcy or shall make an arrangement with or assignment in favour of its creditors or shall agree to carry out the contract under a committee of inspection of its creditors or (being a corporation) shall go into liquidation (other than a voluntary liquidation for the purposes or amalgamation or reconstruction); and |  |  |
|  |  |  |  | (b) | satisfactory Completion of the works, |  |  |
|  |  |  |  | the Contractor shall write to the Client with detailed substantiation requesting the Client’s consent before any changes are made. The Client may in its absolute discretion accept or reject the request but shall within 14 days from the date of receipt of such request inform the Contractor in writing whether consent is given. |  |  |  |
| D23 |  | Not Used |  |  |  |  |  |
| D24 |  | Intellectual Property Rights relating to Site Uniform |  |  |  |  |  |
|  |  | (1) |  | The Contractor warrants to the Client that: |  |  |  |
|  |  |  |  | (a) | the design including but not limited to the Contractor’s logo and/or any logo of a subcontractor employed by the Contractor to carry out any part of the works, manufacture and supply of the site uniform (hereinafter collectively referred to in this Clause as “design of the site uniform”) in accordance with Clause1.85 of the Particular Specification does not and will not infringe any Intellectual Property Rights of any party; and |  |  |
|  |  |  |  | (b) | in respect of the design of the site uniform including but not limited to the supply or use of any materials or articles by the Contractor, the Intellectual Property Rights of which are vested in a third party: |  |  |
|  |  |  |  |  | (i) |  | the Contractor has or shall have obtained a valid and continuing licence under which the Contractor is entitled to sub-license the third party Intellectual Property Rights for itself and for the Client, its authorized users, assigns and successors-in-title; or |
|  |  |  |  |  | (ii) |  | the Contractor has or shall have obtained the grant of all necessary clearances for itself and for the Client, its authorized users assigns and successors-in-title prior to the supply or use of such materials or articles. |
|  |  | (2) |  | The Contractor shall indemnify the Client, its authorized users, assigns and successors-in-title and keep the Client, its authorized users, assigns and successors-in-title fully and effectively indemnified against all actions, costs, claims, demands, damages, expenses (including without limitation the fees and disbursements of lawyers, agents and expert witnesses) and any awards and costs which may be agreed to be paid in settlement of any proceedings (where the settlement has first been proposed or approved in writing by/on behalf of the Contractor) and liabilities of whatsoever nature arising out of or in connection with any allegation and/or claim that the design of the site uniform, its possession or use infringes any Intellectual Property Rights of any party. |  |  |  |
|  |  | (3) |  | For the avoidance of doubt, the design, manufacture, supply and/or use by the Contractor of the anti-heat stress uniform of the Hong Kong Polytechnic University referred to in Clause 1.118 of the Particular Specification, shall not in any way relieve the Contractor from the warranty under sub-clause (1) above or the indemnity under sub-clause (2) above. |  |  |  |
|  |  | (4) |  | The provisions of this Clause shall survive Completion or termination and shall continue in full force and effect notwithstanding such Completion, termination. |  |  |  |
| D25 |  | Disposal Ground |  |  |  |  |  |
|  |  | (1) |  | The Contractor shall not dispose of construction and demolition materials generated by the Site at any place other than the disposal grounds designated in the contract or directed by the Project Manager or such alternative disposal grounds as proposed by the Contractor and accepted by the Project Manager in accordance with Clause 25.25S(3) of the Particular Specification. |  |  |  |
|  |  | (2) |  | Notwithstanding any other provisions in the contract, the Project Manager’s acceptance or non-acceptance of any alternative disposal ground proposed by the Contractor shall not in any way relieve the Contractor of any duty or responsibility under the contract nor entitle the Contractor to any adjustment of the Prices or Completion Dates. |  |  |  |
| D26 |  | Not Used |  |  |  |  |  |
| D27 |  | Not Used |  |  |  |  |  |
| D28 |  | Pay for Safety Performance Merit Scheme (PFSPMS) |  |  |  |  |  |
|  |  | (1) |  | For the purposes of this Clause: |  |  |  |
|  |  |  |  | “PFSPMS” means the Pay for Safety Performance Merit Scheme; |  |  |  |
|  |  |  |  | “performance-tied payment items” means the performance-tied payment items listed in the incentive schedule for Performance-tied Payment Items of the PFSPMS in Appendix A to the Contract Data Part one. |  |  |  |
|  |  | (2) |  | The PFSPMS is included in the contract with the aim of encouraging the Contractor through payment for the performance-tied payment items for achieving better safety performance. The Contractor shall comply with the provisions of this Clause and 1.13B of the Particular Specification “Report on Safety Performance and Payment for Performance-tied Payment Items” for participation in the PFSPMS. |  |  |  |
|  |  | (3) |  | The Contractor shall submit Monthly Reports on Safety Performance (each of such reports is hereinafter referred to in this Clause as “Monthly Report”) and relevant documentary proof for the performance-tied payment items as required by 1.13B of the Particular Specification “Report on Safety Performance and Payment for Performance-tied Payment Items” and NEC Clause X20.2 for acceptance by the Project Manager. |  |  |  |
|  |  | (4) |  | The Project Manager shall assess the amounts for the performance-tied payment items submitted in each Monthly Report in accordance with the Assessment Rules for the Performance-tied Payment Items of the PFSPMS and the incentive schedule for the Performance-tied Payment Items of the PFSPMS in Appendix A to the Contract Data Part one in accordance with NEC Clause X20.4 and notify the Contractor of the assessed amounts. The Contractor shall include the assessed amounts in its next application for payment statement submitted in accordance with NEC Clause 50.2. |  |  |  |
|  |  | (5) |  | (a) | If the Contractor or the Project Manager considers that adjustment of any of the Monthly Reports, including those submitted and agreed by the Project Manager previously, is required, the Contractor shall revise and re-submit the relevant Monthly Report to the Project Manager for correction and acceptance. Any amounts for the performance-tied payment items previously certified by the Project Manager under NEC Clause 51.1 shall be corrected accordingly. |  |  |
|  |  |  |  | (b) | Any accident which is suspected to be a reportable accident shall be counted as a reportable accident in the Monthly Report for the month in which the accident occurs. Without prejudice to the generality of sub-clause (5)(a) above, if it is subsequently concluded that the accident is not a reportable accident, the Contractor shall revise and re-submit the relevant Monthly Report to the Project Manager for correction and acceptance. Any amounts for the performance-tied payment items previously certified by the Project Manager under NEC Clause 51.1 shall be corrected accordingly. |  |  |
|  |  | (6) |  | The amounts assessed by the Project Manager and notified to the Contractor in respect of the performance-tied payment items in accordance with this Clause shall not be included in the Price for Work Done to Date for the calculation of the price adjustment for inflation under NEC Clause X1.3. For the avoidance of doubt, any correction to the Monthly Report under sub-clauses (5)(a) and (5)(b) of this Clause shall not be included in the calculation of the price adjustment for inflation under NEC Clause X1.3. |  |  |  |
|  |  | (7) |  | Further to NEC Clause 50.6, the Project Manager shall have the power to correct any wrongly assessed amount due in a later payment certificate of the amounts previously certified for the performance-tied payment items if it is for the time being dissatisfied with the documentary proof for those items submitted by the Contractor. |  |  |  |
|  |  | (8) |  | The Project Manager shall finalise the assessment of the performance-tied payment items within the time period required by the contract for the issue of the last payment certificate. Effect shall be given to such assessment in the calculation of the amount due from the Client to the Contractor or from the Contractor to the Client as the case may be under the last payment certificate issued. |  |  |  |
| D29 |  | Not Used |  |  |  |  |  |
| D30 |  | Not Used |  |  |  |  |  |
| D31 |  | Admission of Contractor Personnel to Government Premises |  |  |  |  |  |
|  |  | (1) |  | For purposes of the contract, “Government” shall mean the Government of the Hong Kong Special Administrative Region. |  |  |  |
|  |  | (2) |  | Notwithstanding any other provision of the contract, upon request of the Client made at any time and from time to time, the Contractor shall submit to the Client a list containing information specified in sub-clause (3) of this Clause relating to the following persons who are to enter into any indoor premises owned or occupied by the Government (“Government Premises”) for the purpose of the contract: |  |  |  |
|  |  |  |  | (a) |  | an employee of the Contractor; |  |
|  |  |  |  | (b) |  | an agent of the Contractor; |  |
|  |  |  |  | (c) |  | a sub-contractor of the Contractor; and |  |
|  |  |  |  | (d) |  | an employee of the agent or sub-contractor of the Contractor. |  |
|  |  |  |  | (the persons referred to in paragraphs (a) to (d) above are collectively referred to as “Relevant Personnel”). |  |  |  |
|  |  | (3) |  | The list shall contain the following information of a Relevant Personnel: |  |  |  |
|  |  |  |  | (a) |  | names; |  |
|  |  |  |  | (b) |  | post; |  |
|  |  |  |  | (c) |  | staff identity card number; |  |
|  |  |  |  | (d) |  | telephone number; |  |
|  |  |  |  | (e) |  | relationship with the Contractor; and |  |
|  |  |  |  | (f) |  | any other information which the Client may reasonably require. |  |
|  |  | (4) |  | The Contractor shall ensure that while any of the Relevant Personnel is on the Government Premises, they shall observe the Government’s rules, regulations, guidelines and code of practice which are from time to time applicable to the Contractor’s execution of all or any part of the works at the Government Premises. |  |  |  |
|  |  | (5) |  | The Contractor shall ensure that: |  |  |  |
|  |  |  |  | (a) |  | all Relevant Personnel who are natural persons (other than an Excepted Personnel defined in sub-clause (7) of this Clause) have received at least the first dose of COVID-19 vaccine (or the latest required number of doses as specified by the Government from time to time for the Government’s employees entering buildings and offices of the Government for work-related purposes); and |  |
|  |  |  |  | (b) |  | each Relevant Personnel who is a natural person (other than an Excepted Personnel) presents his or her vaccination record in such form as required by the Client for inspection and verification by any person authorised by the Client to do so whenever such Relevant Personnel enters any Government Premises and upon request by the Client’s authorised person. |  |
|  |  | (6) |  | The Contractor shall maintain a register of vaccination status of the Relevant Personnel and update the register at such intervals as prescribed by the Client. The Contractor shall submit the register to the Client for inspection upon the latter’s request from time to time. |  |  |  |
|  |  | (7) |  | If a Relevant Personnel is medically unfit to receive COVID-19 vaccine, the Contractor shall obtain from him or her a valid medical certificate certifying the medical reasons for not receiving the vaccine. The Contractor shall within 14 days of the Contract Date, submit to the Client a list of names of all Relevant Personnel who are so certified to be unfit for vaccination due to medical conditions (“Excepted Personnel”). The Contractor shall submit to the Client an updated list of Excepted Personnel at such intervals as specified by the Client. |  |  |  |
|  |  | (8) |  | The Contractor shall ensure that each Excepted Personnel applies to the Client for a special pass (“SP”) and submit to the Client the medical certificate referred to in sub-clause (7) and all other documents required by it to process the application. |  |  |  |
|  |  | (9) |  | The Client will (i) refuse to admit an Excepted Personnel or other Relevant Personnel to a Government Premises, or (ii) evict such person from a Government Premises if: |  |  |  |
|  |  |  |  | (a) |  | in the case of an Excepted Personnel, he or she is unable to produce a valid SP to the person authorised by the Client to inspect the document; or |  |
|  |  |  |  | (b) |  | in the case of other Relevant Personnel, he or she is unable to produce a valid vaccination record in such form as required by the Client to a person authorised by the Client to inspect the record. |  |
|  |  | (10) |  | The Contractor shall obtain from all Relevant Personnel (including Excepted Personnel) consent to disclose and/or submit to the Client information related to him or her as referred to in this Clause. |  |  |  |
|  |  | (11) |  | The Contractor acknowledges and agrees that: |  |  |  |
|  |  |  |  | (a) |  | the Government may at any time vary unilaterally the entry requirements (including any vaccination requirements) to any Government Premises; |  |
|  |  |  |  | (b) |  | it will comply with the guidelines and/or directions issued by the Client from time to time on entry requirements to the Government Premises. |  |
|  |  | (12) |  | Without prejudice to any other provision of the contract, if the Contractor fails to observe any provision of this Clause or if any Excepted Personnel or other Relevant Personnel is refused entry to or evicted from any Government Premises, such failure, refusal or eviction will be taken into account in compiling any report on the Contractor’s performance referred to in the Contractor Management Handbook promulgated by the Development Bureau of the Government. |  |  |  |
|  |  | (13) |  | Without prejudice to any other provision of the contract, the Contractor shall indemnify and keep indemnified the Client against all losses, claims, costs, demands and expenses that may arise out of or in consequence of any breach of these additional conditions of contract. |  |  |  |
|  |  | (14) |  | For the purpose of this clause, a medical certificate will only be regarded as valid if: |  |  |  |
|  |  |  |  | (a) |  | it is issued by a medical officer of the Government or Hospital Authority, or a private medical practitioner who is a registered medical practitioner within the meaning of the Medical Registration Ordinance (Cap. 161); and |  |
|  |  |  |  | (b) |  | it contains the full name of a Relevant Personnel, the assessments/recommendations of the medical officer/practitioner, the issue date and such other information required by the Client from time to time. |  |
|  |  | (15) |  | Nothing in this Clause shall derogate from any requirements under the Prevention and Control of Disease Ordinance (Cap. 599) (including its subsidiary legislation) and any other legislation applicable to the Contractor’s performance of its obligations under the contract |  |  |  |
| D32 |  | Relevant Imported Items |  |  |  |  |  |
|  |  | (1) |  | If the Project Manager certifies Special Payment for any Relevant Imported Item in a Project Manager’s certificate and the amount certified as due to the Contractor in the Project Manager’s certificate has been paid by the Client, the Contractor shall deliver the Relevant Imported Item to the Site within 6 months from the date of payment. |  |  |  |
|  |  | (2) |  | Subject to sub-clause (3), if the Contractor fails to comply with sub-clause (1), then, without prejudice to any other right or remedy that the Client may have against the Contractor, the Client is entitled to deduct the Special Payment made by the Client for that Relevant Imported Item from payments due to the Contractor in 6 equal monthly instalments, or to otherwise recover the amount of the Special Payment made from the Contractor. |  |  |  |
|  |  | (3) |  | On the expiry or earlier termination of the contract for any reason, all Special Payments made by the Client for Relevant Imported Items that are not yet delivered by the Contractor to the Site on the date of expiry or termination of the contract shall be immediately recoverable by the Client from the Contractor as a debt. |  |  |  |
|  |  | (4) |  | The Project Manager may cease to accept any new application for Special Payment for Relevant Imported Items on giving the Contractor not less than 30 days’ written notice in advance. The date on which the cessation takes effect is hereinafter referred to as the “Cessation Date”. |  |  |  |
|  |  | (5) |  | With effect from the Cessation Date, the Contractor shall not make, and the Project Manager shall not accept, any new application for Special Payment. Notwithstanding the cessation, the Project Manager shall continue to process an application for Special Payment that is submitted before the Cessation Date and for which an assessment has not yet been made by the Project Manager under NEC Clause 50. |  |  |  |
| D33 |  | Vaccine Pass Requirements on the Site |  |  |  |  |  |
|  |  | (1) |  | For purposes of the contract, “Government” shall mean the Government of the Hong Kong Special Administrative Region. |  |  |  |
|  |  | (2) |  | Notwithstanding any other provision of the contract, upon request of the Client made at any time and from time to time, the Contractor shall submit to the Client a list containing information specified in sub-clause (3) of this Clause relating to the following persons who are to enter into the Site for the purpose of the contract: |  |  |  |
|  |  |  |  | (a) an employee of the Contractor; (b) an agent of the Contractor; (c) a subcontractor of the Contractor; and (d) an employee of the agent or subcontractor of the Contractor. |  |  |  |
|  |  |  |  | (the persons referred to in paragraphs (a) to (d) above are collectively referred to as “Relevant Contractor Personnel”). |  |  |  |
|  |  | (3) |  | The list shall contain the following information of a Relevant Contractor Personnel: |  |  |  |
|  |  |  |  | (a) name; (b) post; (c) staff identity card number; (d) telephone number; (e) relationship with the Contractor; and (f) any other information which the Client may reasonably require |  |  |  |
|  |  | (4) |  | The Contractor shall ensure that: |  |  |  |
|  |  |  |  | - each person working in or entering the Site who is a natural person (including the Relevant Contractor Personnel but excluding a person who is medically unsuitable for vaccination as certified in a valid Exemption Certificate within the meaning of this clause (“Exempted Person”)) has been vaccinated according to the prevailing vaccination requirements (including but not limited to the dosage of vaccine and implementation date) set for all persons aged 12 or above entering or remaining on the specified premises under the Vaccine Pass arrangement as promulgated by the Government from time to time via the COVID-19 thematic website on Vaccine Pass (https://www.coronavirus.gov.hk/eng/vaccine-pass.html); and - whenever a person (other than an Exempted Person) works in or enters the Site, the person presents his or her vaccination record in such form as required by the Client for inspection and verification by any person authorised by the Contractor to do so. |  |  |  |
|  |  | (5) |  | The Contractor shall maintain a register of vaccination status of the Relevant Contractor Personnel and update the register at such intervals as prescribed by the Client. The Contractor shall submit the register to the Client for inspection upon the latter’s request from time to time. |  |  |  |
|  |  | (6) |  | If a Relevant Contractor Personnel is medically unsuitable to receive COVID-19 vaccine, the Contractor shall obtain from him or her a valid Exemption Certificate. The Contractor shall maintain and update a list of names of all Relevant Contractor Personnel to whom Exemption Certificates have been issued (“Excepted Contractor Personnel”). The Contractor shall submit an updated list of the Excepted Contractor Personnel to the Client for inspection from time to time upon the latter’s request. |  |  |  |
|  |  | (7) |  | The Contractor shall (i) refuse to admit a person to the Site, or (ii) evict such person from the Site if: |  |  |  |
|  |  |  |  | - in the case of a person who claims to be medically unsuitable for vaccination, he or she is unable to present a valid Exemption Certificate to the person authorised by the Contractor to inspect the document; or - in the case of any other person, he or she is unable to present a valid vaccination record meeting the vaccination requirements stated in sub-clause (4) of this Clause in such form as required by the Client to a person authorised by the Contractor to inspect the record. |  |  |  |
|  |  | (8) |  | The Contractor shall obtain from all Relevant Contractor Personnel (including an Excepted Contractor Personnel) consent to disclose and/or submit to the Client information related to him or her as referred to in this Clause. |  |  |  |
|  |  | (9) |  | The Contractor acknowledges and agrees that: |  |  |  |
|  |  |  |  | - the Employer may at any time vary unilaterally the entry requirements (including any vaccination requirements) to the Site; - it will comply with the guidelines and/or directions issued by the Client from time to time on entry requirements to the Site. |  |  |  |
|  |  | (10) |  | Without prejudice to any other provision of the contract, if the Contractor fails to observe any provision of this Clause, such failure will be taken into account in compiling any report on the Contractor’s performance referred to in the Contractor Management Handbook promulgated by the Development Bureau of the Government. |  |  |  |
|  |  | (11) |  | Without prejudice to any other provision of the contract, the Contractor shall indemnify and keep indemnified the Client against all losses, claims, costs, demands and expenses that may arise out of or in consequence of any breach of these additional conditions of contract. |  |  |  |
|  |  | (12) |  | For the purpose of this Clause, a “valid Exemption Certificate” means a medical certificate: |  |  |  |
|  |  |  |  | - issued by a medical officer of the Government or Hospital Authority, or a private medical practitioner who is a registered medical practitioner within the meaning of the Medical Registration Ordinance (Cap. 161), certifying that a person is medically unsuitable for receiving the COVID-19 vaccine; and - containing the full name of the person referred to in paragraph (a), the assessments/recommendations of the medical officer/practitioner in respect of the person, the issue date and such other information required by the Client from time to time. |  |  |  |
|  |  | (13) |  | Nothing in this Clause shall derogate from any requirements under the Prevention and Control of Disease Ordinance (Cap. 599) (including its subsidiary legislation) and any other legislation applicable to the Contractor’s performance of its obligations under the contract. |  |  |  |
| D34 | Prohibition of Imposing Administrative Charges for Reporting of Site Accidents and Elimination of Under-reporting of Site Accidents |  |  |  |  |  |  |
|  | (1) |  | The Contractor shall not impose charges of any form on any subcontractor, or deduct any amount from the payment to which any subcontractor is entitled, for reporting accidents and processing any claims for compensation under the Employees’ Compensation Ordinance (Cap. 282) on behalf of the subcontractor. For the avoidance of doubt, subcontractor in this clause D33 means all types of subcontractors, irrespective of tiers. |  |  |  |  |
|  | (2) |  | The Contractor shall ensure that the provisions at Appendix R of these additional conditions of contract are included mutatis mutandis in all subcontracts entered into with its subcontractors. The Contractor shall, if necessary, within a reasonable time enter into a supplemental agreement with its subcontractors to comply with the requirements in this sub-clause. |  |  |  |  |
|  | (3) |  | For subcontracts at any lower tiers of subcontracting, the Contractor shall take all reasonable steps to ensure that the provisions at Appendix R of these additional conditions of contract are included mutatis mutandis in all such subcontracts. The Contractor shall take all reasonable steps to ensure that subcontractors at any lower tiers of subcontracting shall, if necessary, within a reasonable time enter into a supplemental agreement to include the provisions at Appendix R of these additional conditions of contract mutatis mutandis in all such subcontracts. |  |  |  |  |
|  | (4) |  | Upon request by the Project Manager, the Contractor shall provide the original documents of the subcontracts to the Project Manager, for inspection. |  |  |  |  |
|  | (5) |  | Where injury by accident arising out of and in the course of the employment is caused to any person employed to Provide the Works or in connection with the contract, the Contractor shall notify the Commissioner for Labour in such form and manner as required by the law and report the matter to the Project Manager in the form prescribed in this contract without delay. This sub-clause shall apply irrespective of whether the person is in the employ of the Contractor or a subcontractor, and whether the person claims for compensation. |  |  |  |  |
|  | (6) |  | The Contractor shall make necessary arrangements to ensure that all subcontractors report all accidents on the Site involving their employees via their upper tier subcontractors (if applicable) to the Contractor without delay. Such arrangement shall be incorporated in the Safety Plan and Subcontractor Management Plan required under the contract. |  |  |  |  |
|  | (7) |  | The Client shall not be liable for or in respect of any damages or compensation payable at law in respect of or in consequence of any accident or injury to any worker or other person in the employ of the Contractor or any subcontractors save and except an accident or injury resulting from any act or default of the Client, his agents or employees and the Contractor shall indemnify and keep indemnified the Client against all such damages and compensation, save and except as aforesaid and against all claims, demands, proceedings, damages, costs, charges and expenses whatsoever in respect thereof or in relation thereto. |  |  |  |  |
|  | (8) |  | The compliance of this clause D33 of these additional conditions of contract by the Contractor is entirely without prejudice to and do not relieve the Contractor from any of its obligations or responsibilities under the contract, the Factories and Industrial Undertakings Ordinance (Cap. 59), the Occupational Safety and Health Ordinance (Cap. 509) and the Employees’ Compensation Ordinance (Cap. 282), and all their subsidiary legislation. |  |  |  |  |

| Section E – Labour |  |  |  |
| --- | --- | --- | --- |
| E1 | Engagement of Labour |  |  |
|  | (1) | The Contractor shall make its own arrangements in regard to the provision of such labour, skilled and unskilled, as may be required to Provide the Works and shall use all diligence in arranging for a sufficient and suitable supply of such labour but all such arrangements shall be in accordance with general local usage and subject to such regulations as the Government of the Hong Kong Special Administrative Region may from time to time require to be observed. |  |
|  | (2) | As far as practicable all labour both skilled and unskilled shall be engaged in Hong Kong. |  |
| E2 | Employment of Skilled Workers |  |  |
|  | (1) | Further to NEC Clause 26.1 and Clause E1 of these additional conditions of contract, the Contractor shall ensure the employment and provision of registered skilled workers, registered skilled workers (provisional), registered semi-skilled workers, registered semi-skilled worker (provisional) (as defined in section 2(1) of the Construction Workers Registration Ordinance (Cap 583)) for each of the relevant specified trade division at the Site is at all times in accordance with the minimum percentage requirement specified in Clause 1.12B of the Particular Specification. |  |
| E3 | Fair Wages |  |  |
|  | (1) | The Contractor shall pay rates of wages and observe hours and conditions of labour which are not less favourable than the general level of wages, hours and conditions observed by other employers whose general circumstances in the trade or industry in which the Contractor is engaged are similar. |  |
|  | (2) | The Contractor shall in respect of all persons employed by it, whether in carrying out the contract or otherwise, in every workshop or other place occupied or used by it for Providing the Works comply with the general conditions required by this Clause. |  |
|  | (3) | The Contractor shall be responsible for the observance of this Clause by subcontractors employed in the carrying out of the works. |  |
|  | (4) | In the event of default being made in the payment of any money in respect of wages of any person employed by the Contractor in and for carrying out the contract and if a claim therefore is filed in the office of the Labour Department and proof thereof (including, where the claim is disputed by the Contractor or it is found necessary by the Commissioner for Labour, proof of final determination of the claim by an award or order of the Labour Tribunal or as the case may be the Minor Employment Claims Adjudication Board or a judgment of the District Court or, where the matter is subsequently further disputed by way of appeal, by a judgment of the Court of First Instance or the Court of Appeal) is furnished to the satisfaction of the Commissioner for Labour, the Client may, failing payment of the said money by the Contractor, make payment of such claim on behalf of the Contractor to that person and any sums so paid shall be recoverable by the Client from the Contractor. |  |
| E4 | Passes |  |  |
|  | (1) | The Supervisor may arrange the issue of passes to the Contractor for the admission of workers to the Site or to any part thereof and in such event any person who fails to show its pass on demand to any duly authorized person may be refused admission. |  |
|  | (2) | If required by the Supervisor the Contractor shall submit a list of the names of all its workers requiring passes together with two photographs of each person and shall satisfy the Supervisor of their bona fides and identity. |  |
|  | (3) | Any pass so issued shall be returned at any time on the demand of the Supervisor and in any case on Completion of the works or on the cessation of the bearer’s employment on the works. |  |
| E5 | Not Used |  |  |
| E6 | Payment of Wages of Site Workers |  |  |
|  | (1) | Subject to those Casual Workers referred to in Clause 1.103 of Particular Specification on “Casual Workers”, all Site Workers shall be engaged in accordance with Clauses 1.92 to 1.96 of the Particular Specification on “Payment of Wages of Site Workers”. Such Site Workers shall be engaged with a written employment contract with their respective employers who shall be either the Contractor or any of its subcontractors of all tiers as submitted in the Subcontractors’ Management Plan. The terms of the employment contract shall be not less favourable to the terms provided in the Specimen Employment Contract at Appendix I to these additional conditions of contract as far as the Site Workers are concerned. Payment of wages shall be made at least once per month. Employment contracts which stipulate a payment cycle less frequent than once per month will not be permitted under the contract. |  |
|  | (2) | The Contractor shall ensure that all workers who are self-employed persons engaged to work on the Site shall each be covered by a personal accident insurance plan with a minimum coverage of HK$1,000,000 by either extending the Contractor’s employee compensation insurance policy or its third party liability and all risks insurance policy. Alternatively the Contractor shall arrange a separate personal accident insurance plan for all self-employed workers for a minimum cover of HK$1,000,000 in the form specified in Appendix J to these additional conditions of contract and shall maintain such policy for the duration of the self-employed workers being engaged in the contract. The Contractor shall inform the Project Manager immediately when the insurance policy of a self-employed worker has expired together with evidence showing its renewal as appropriate. |  |
|  | (3) | Truck drivers engaged for any part of the works (excluding those truck drivers engaged by suppliers to deliver material to the Site) may select to be a Site Worker or a self-employed person. |  |
|  | (4) | Not Used. |  |
|  | (5) | Within 14 days of the starting date, the Contractor shall make necessary arrangements with a bank to implement the arrangement on payment of wages to Site Workers in accordance with Clause 1.96 of Particular Specification on “Payment of Wages of Site Workers”. The Contractor shall submit a written declaration that all Site Workers’ wages payable have been paid when the Contractor submits the transaction records to the Project Manager. Site Workers who are not able to open a personal bank account in Hong Kong shall be paid by personal cash cheques in accordance with Particular Specification Section 1.96. |  |
|  | (6) | Failure to comply with Clause 1.99 of Particular Specification by any of the subcontractors (irrespective of tiers) may render the removal of the subcontractor by the Project Manager from the Site and/or any part of the works. |  |
|  | (7) | (a) | In the event of default being made in the payment of any wages of any Site Workers employed by the Contractor or any of the subcontractors in and for carrying out the contract and if a claim therefore is filed in the office of the Labour Department and proof thereof (including, where the claim is disputed by the Contractor or by any of the responsible subcontractors, as the case may be, or it is found necessary by the Commissioner for Labour, proof of final determination of the claim by an award or order of the Labour Tribunal or as the case may be the Minor Employment Claims Adjudication Board or a judgment of the District Court or, where the matter is subsequently further disputed by way of appeal, by a judgment of the Court of First Instance or the Court of Appeal) is furnished to the satisfaction of the Commissioner for Labour, provided that the subject incident of default in payment of wages is reported to the Assistant Clerical Officer (Labour Relations) within 7 working days (Sundays and public holidays excluded) of the final due date for payment as prescribed under section 23 of the Employment Ordinance (Cap 57), the Client may, after the Contractor or the subcontractor, as the case may be, who is in default of paying any wages to the Site Workers, make payment of such wages or claim for wages on behalf of the Contractor or the subcontractor to the Site Workers and any sums so paid shall be recoverable by the Client as a debt from the Contractor. |
|  |  | (b) | For the avoidance of doubt, Site Workers employed by the Contractor are not subject to the reporting requirement to the Assistant Clerical Officer (Labour Relations) under sub-clause (7)(a) of this Clause. |
|  |  | (c) | For the further avoidance of doubt, where any self-employed worker is found by the Labour Tribunal or as the case may be the Minor Employment Claims Adjudication Board or a judgment of the District Court or, where the matter is subsequently further disputed by way of appeal, by a judgment of the Court of First Instance or the Court of Appeal to be an employee instead of a self-employed worker, sub-clause (7)(a) of this Clause shall apply to that self-employed worker provided that the subject incident of default in payment of wages is similarly reported to the Assistant Clerical Officer (Labour Relations) within 7 working days (Sundays and Public Holidays excluded) of the final date for payment under section 23 of the Employment Ordinance (Cap 57). |
| E7 | Not Used |  |  |
| E8 | Not Used |  |  |

| E9 | Not Used |  |  |  |
| --- | --- | --- | --- | --- |

| Section F – Contractor’s Design, Cost Savings Design, Professional Indemnity Insurance, Temporary Works Design and Intellectual Property Rights |  |  |  |  |
| --- | --- | --- | --- | --- |
| F1 | Contractor's Design – Definitions |  |  |  |
|  | (1) | "Independent Checking Engineer" means the person, firm or company employed by the Contractor and responsible for the independent checking of the Contractor's Design whose qualifications, skill and experience are deemed satisfactory by the Client and who shall be independent of the Designer and the Contractor. |  |  |
|  |  | "Designer" means the person, firm or company responsible for the design of the Contractor's Design whose qualifications, skill and experience are deemed satisfactory by the Client. |  |  |
|  |  | "Contractor's Design" means that part or those parts of the design of the permanent works for which the Contractor has elected or is required in accordance with the Scope to prepare design calculations and drawings and which has been accepted by the Client, including, where appropriate any further design which the Contractor has to carry out as a result of any amendment to the design required under sub-clause (6) or (7) of Clause F2 of these additional conditions of contract and / or any change to the works for the Contractor’s Design instructed by the Project Manager. |  |  |
|  |  | "Check Certificate" means a certificate, in the form specified in Appendix L to these additional conditions of contract, issued by the Independent Checking Engineer certifying that the Contractor's Design has been independently checked and complies in all respects with the terms and conditions of the contract. |  |  |
|  |  | "Certified Working Drawing" means a drawing prepared by the Designer and endorsed as being checked and approved by the Independent Checking Engineer. |  |  |
| F2 | Contractor's Design |  |  |  |
|  | (1) | (a) | The Contractor shall have in respect of any defect or insufficiency in the Contractor's Design the like liability to the Client, whether under statute or otherwise, as would an appropriate professional designer holding itself out as competent to take on the Contractor's Design, provided always that: |  |
|  |  |  | (i) | where the Client has relied upon the Contractor to select equipment, plant, materials and goods required by the Contractor's Design to be incorporated in the works the Contractor shall ensure that all such equipment, plant, materials and goods are reasonably fit for the purpose for which they are intended and of good quality; and |
|  |  |  | (ii) | subject to sub-clause (l)(a)(i) above and without prejudice to the generality of the warranty of the Contractor referred to in the second paragraph of this sub-clause (l)(a) in no circumstances shall the Contractor be obliged to ensure that the Contractor's Design is fit for the purpose for which it is intended. |
|  |  | In addition, the Contractor shall warrant that the Contractor's Design and its resultant work conforms to any performance specification or requirement referred to in the contract and, without prejudice to the generality of Clause D4 of these additional conditions of contract in respect of the works, the provisions of Clause D4 of these additional conditions of contract are complied with in respect of the Contractor's Design and the resultant work. |  |  |

|  |  | (b) | The liability and warranty of the Contractor referred to in sub-clause (l)(a) above shall apply independent of any question of fault on the part of the Contractor or any subcontractor and shall not be invalidated in any respect by any error made by the Contractor or subcontractor in the Contractor's Design or any submission to the Project Manager for checking and/or approval. |  |
| --- | --- | --- | --- | --- |
|  |  | (c) | The Designer shall prepare all calculations and drawings relating to the Contractor's Design which shall be subject to a Check Certificate. |  |
|  |  | (d) | If at any time the Project Manager has substantial cause for dissatisfaction with the conduct or performance of the Independent Checking Engineer, it shall notify the Client accordingly. The Contractor shall, upon receiving written notice from the Client, cease to employ such person, firm or company and shall immediately replace it by another whose qualifications, skill and experience are satisfactory to the Client. |  |
|  | (2) | The Contractor's Design shall be compatible with the provisions of the Scope, provided that the Contractor may propose modifications to the Scope in respect of particular methods of construction or materials not included in the Scope. In such cases, the Contractor shall immediately advise the Client of such proposals through the Project Manager. The Client’s decision shall be conveyed to the Contractor in writing by the Project Manager within a reasonable period, and neither the acceptance nor rejection by the Client of such proposals shall vitiate the contract. Acceptance or rejection by the Client of such proposals shall not entitle the Contractor to claim for compensation events. |  |  |
|  | (3) | Within a reasonable period prior to the commencement of that part of the works to be constructed in accordance with the Contractor's Design, and from time to time as required by the Project Manager, the Contractor shall submit to the Project Manager: |  |  |
|  |  | (a) | two certified copies of the Contractor's Design, |  |
|  |  | (b) | Check Certificates, |  |
|  |  | (c) | Certified Working Drawings, and |  |
|  |  | (d) | satisfactory evidence of professional indemnity insurance as referred to in Clause F5 of these additional conditions of contract. |  |
|  | (4) | The Project Manager shall, within a reasonable period, notify the Contractor in writing whether or not the documents submitted meet the requirements of the contract. The Contractor shall not commence the construction of such works until receipt of confirmative notification in writing from the Project Manager. |  |  |
|  | (5) | Prior to the commencement of the part of the works of the Contractor's Design, the Contractor shall supply to the Project Manager 6 copies of the Certified Working Drawings together with one reproducible print of each drawing and, where specified in the contract, the soft copy of the drawings prepared in accordance with the CAD standard so specified. All drawings shall be fully figured copies with black lines on a white background of a size specified in the contract and shall be detailed in S.I. units. |  |  |
|  | (6) | If at any time it becomes apparent to the Project Manager that any drawing and/or document submitted by the Contractor does not comply with the contract in any respect whatsoever, then all amendments deemed necessary by the Project Manager shall be made therein by the Contractor, and such amended drawing and/or document shall be reviewed by the Designer and shall be subject to a further Check Certificate. The Contractor shall bear the full cost of complying with this sub-clause, and shall reimburse the Client the cost of any work or design done by the Client which has been rendered abortive by any such amendments. |  |  |
|  | (7) | If at any time it becomes apparent to the Contractor that an amendment to the Contractor's Design is required for the proper completion of that part of the works involved in such design, then it shall: |  |  |
|  |  | (a) | immediately advise the Project Manager of the proposed amendment, |  |
|  |  | (b) | resubmit documents to the Project Manager in accordance with sub-clause (3) of this Clause, provided that: |  |
|  |  |  | (i) | the finished appearance of the works shall remain substantially unaltered, |
|  |  |  | (ii) | there shall be no compensation events entitled to the Contractor, and |
|  |  |  | (iii) | the Contractor shall bear the full cost of complying with this sub-clause, and shall reimburse the Client the cost of any work or design done by the Client which has been rendered abortive by any such amendments. |
|  | (8) | On completion of the work constructed in accordance with the Contractor's Design, the Contractor shall prepare and submit to the Project Manager the ‘as constructed’ drawings of such work and shall supply to the Project Manager two copies and one reproducible print of each of such drawings and, where specified in the contract, the soft copy of the drawings prepared in accordance with the CAD standard so specified. |  |  |
|  | (9) | The work to be constructed in accordance with the Contractor's Design shall be priced as a lump sum for related activities in the activity schedule accompanied by a fully priced and detailed Schedule of Rates. The lump sum price for such activities shall include: |  |  |
|  |  | (a) | the cost of producing the Contractor's Design, |  |
|  |  | (b) | the cost and fees for obtaining the Check Certificates, |  |
|  |  | (c) | the cost of providing the Project Manager with all calculations, documents (including maintenance manuals) and drawings in connection with the Contractor’s Design as required by the contract, |  |
|  |  | (d) | the full value of the work (including without limitation, spare parts) constructed in accordance with the Contractor's Design and all the associated risks, liabilities and obligations of the Contractor under the contract, and |  |
|  |  | (e) | the cost of all samples and testing thereof and testing of the work constructed in accordance with the Contractor's Design. |  |
|  | (10) | For the avoidance of doubt, any change in the Scope resulting from the acceptance by the Client of the Contractor's Design shall not be a compensation event notwithstanding any other provisions in the contract. |  |  |
|  | (11) | The Contractor’s Design shall be deemed part of the Scope provided by the Contractor. For the avoidance of doubt, amendments under sub-clause (6) of this Clause shall not be considered as compensation events. |  |  |
|  | (12) | (a) | Except in respect of those Intellectual Property Rights referred to in sub-clause (12)(c) of this Clause, the Contractor hereby undertakes and warrants to the Client that the Contractor is the sole legal and beneficial owner of all Intellectual Property Rights subsisting in the Contractor’s Design. |  |
|  |  | (b) | Upon the issue of the certificate of Completion of the works or after termination, abandonment or breach of contract, the Contractor shall be deemed to have granted to the Client, its authorized users and the subsequent owners and occupiers of the works free of all fees a transferable, non-exclusive, worldwide perpetual and irrevocable licence (carrying the right to grant sub-licences) to utilize, use and copy the Contractor's Design, the resultant works of such design, “as constructed” drawings referred to in sub-clause (8) of this Clause and other drawings and documents (including maintenance manuals) provided by the Contractor in connection with the execution of the works and/or the subsequent alteration, extension and maintenance thereof and for any purpose connected with construction, use, maintenance, alteration or demolition of the works (unless otherwise stated in the Scope) and for other purpose as stated in the Scope and the contract. In the event of different certificates of Completion having been issued for different sections or parts of the works pursuant to NEC Clause 30.2, the expression "certificate of Completion" shall, for the purpose of this sub-clause, mean the last of such certificates. |  |
|  |  | (c) | To the extent that legal and beneficial ownership of any Intellectual Property Rights in the Contractor's Design, the resultant works of such design, “as constructed” drawings referred to in sub-clause (8) of this Clause and other drawings and documents (including maintenance manual) provided by the Contractor is vested in anyone other than the Contractor, the Contractor shall procure at its own cost and expense that the relevant legal and beneficial owner shall grant a licence together with an indemnity to the Client, its authorized users and the subsequent owners and occupiers of the works upon the same terms mutatis mutandis as those set out in sub-clauses (12)(b) and (12)(f) of this Clause respectively. |  |
|  |  | (d) | For the avoidance of doubt, any licence and indemnity granted pursuant to this Clause shall not be determined if the Contractor shall for any reason cease to be employed in connection with the works. |  |
|  |  | (e) | The Contractor shall at the request of the Client, do such acts and execute all such deeds and documents (or procure that the same be done or executed) as the Client or the subsequent owners or occupiers of the works may require for granting to the Client, its authorized users and the subsequent owners and occupiers of the works all or any of the rights referred to in this Clause. The Contractor shall bear its own costs and expenses in relation thereto. |  |
|  |  | (f) | The Contractor hereby indemnifies the Client against all claims, proceedings, actions, damages, costs and losses incurred or sustained by the Client in respect of infringement or alleged infringement of Intellectual Property Rights arising from the use or possession of the Contractor's Design (irrespective of whether the Intellectual Property Rights therein are owned by the Contractor or other parties) by the Client for purposes referred to in sub-clause (12)(b) of this Clause. For avoidance of doubt, the indemnity herein applies where the proceedings concerned are subsequently withdrawn or settled or in the event that the allegations of infringement are subsequently found to be unsubstantiated. The Contractor shall at its own cost grant a like indemnity to the Client’s authorized users, the subsequent owners or occupiers of the works upon request of the Client. |  |
|  |  | (g) | The Contractor warrants that- |  |
|  |  |  | (i) | the provision of the Contractor's Design or any part or component of the resultant works of such design or any machine, work, method or material or anything whatsoever required for any works by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it to Provide the Works and/or in the performance of the contract and the use, operation or possession and/or the alteration, extension or maintenance by the Client, its authorized users and subsequent owners or occupiers of the works, of the Contractor's Design or any part(s) thereof and the resultant works of such design, or any machine, work, method or material or anything whatsoever required for any works provided by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it will not infringe any Intellectual Property Rights or any other rights of any person; and |
|  |  |  | (ii) | in respect of any article, component, process or invention in the Contractor's Design or the resultant works of such design or any machine, work, method or material or anything whatsoever required for any works developed, adopted, produced or used by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it to Provide the Works and/or in the performance of the contract, the Intellectual Property Rights of which are vested in a third party, the Contractor, its subcontractors or the manufacturers have or shall have obtained a valid and continuing licence under which they are entitled to use the relevant article, component, process or invention to Provide the Works and/or in the performance of the contract and the Client, its authorized users and the subsequent owners and occupiers of the works are entitled to use, operate and possess, and/or alter, extend and maintain the Contractor's Design or any part(s) thereof and the resultant works of such design, or any machine, work, method or material or anything whatsoever required for any works provided by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it. |
|  |  | (h) | The Contractor shall irrevocably waive, and undertake to procure at its own cost and expense all authors of the Contractor’s Design to irrevocably waive, all moral rights (whether past, present or future) in such items. The waiver shall operate in favour of the Client, its authorized users and the subsequent owners and occupiers of the works and shall take effect upon the grant of licence to the Client, its authorized users and the subsequent owners and occupiers of the works. |  |
|  |  | (i) | The provisions of sub-clause (12) of this Clause shall survive the Completion or termination and shall continue in full force and effect notwithstanding such Completion or termination. |  |
|  | (13) | Sub-clause (12) of this Clause shall be without prejudice to Clause F8 of these additional conditions of contract. |  |  |
| F3 | Cost Savings Design – Definitions |  |  |  |
|  | (1) | "Independent Checking Engineer of Cost Savings Design" means the person, firm or company employed by the Contractor and responsible for the independent checking of the Cost Savings Design whose qualifications, skill and experience are deemed satisfactory by the Client and who shall be independent of the Designer of Cost Savings Design and the Contractor. |  |  |
|  |  | "Designer of Cost Savings Design" means the person, firm or company responsible for the design of Cost Savings Design whose qualifications, skill and experience are deemed satisfactory by the Client. |  |  |
|  |  | "Cost Savings Design" means the design proposal to any part of the works submitted by the Contractor under Clause F4 of these additional conditions of contract and any amplification or amendment thereto and accepted by the Client with or without amendments, including, where applicable, any further design which the Contractor has to carry out as a result of any amendment to the design required under sub-clause (6) or (7) of Clause F4 and / or any change to the works for the Cost Savings Design instructed by the Project Manager. |  |  |
|  |  | "Check Certificate of Cost Savings Design" means a certificate, in the form specified in Appendix L to these additional conditions of contract, issued by the Independent Checking Engineer of Cost Savings Design certifying that the Cost Savings Design has been independently checked and complies in all respects with the terms and conditions of the contract. |  |  |
|  |  | "Certified Working Drawing of Cost Savings Design" means a drawing prepared by the Designer of Cost Savings Design and endorsed as being checked and approved by the Independent Checking Engineer of Cost Savings Design. |  |  |
| F4 | Cost Savings Design |  |  |  |
|  | (1) | (a) | The Contractor may at any time during the continuance of the works submit to the Project Manager in writing a Cost Savings Design proposal in respect of a part of the works with sufficient details and justifications to show: |  |
|  |  |  | (i) | the Prices can be reduced by an amount of a lump sum, and/or |
|  |  |  | (ii) | the time for Completion of the whole of the works or any section thereof can be reduced, and/or |
|  |  |  | (iii) | the future operation and maintenance cost of the works can be reduced, and/or |
|  |  |  | (iv) | the efficiency or value to the Client of the works can be improved, and/or |
|  |  |  | (v) | the construction productivity can be enhanced and/or the requirement for manpower resources can be reduced, and/or |
|  |  |  | (vi) | any other social benefits. |
|  |  | In any event, the Contractor’s liability for Providing the Works is not prejudiced and the proposal shall be of benefit to the Client. |  |  |
|  |  | (b) | Any proposal shall clearly state that it is submitted for consideration under this sub-clause and shall include (i) an estimate for consideration by the Client of the amount of the cost of Providing the Works that may be saved, (ii) a fully priced and detailed Schedule of Rates as referred to in sub-clause (9) of this Clause, (iii) deletion(s) required for the original pricing document, and (iv) an estimate of any addition in future operation and maintenance cost. In assessing the overall cost savings, the Client will take into account the additional cost incurred for considering the Contractor’s proposal including the Project Manager’s cost and addition in future operation and maintenance cost. The Cost Savings Design shall be subject to the Project Manager’s confirmation that it is compatible with the provisions of the Scope. The Contractor may propose modifications to the Scope in respect of particular methods of construction or materials not included in the Scope. |  |
|  |  | (c) | Subject to acceptance of the Cost Savings Design, (i) the overall cost savings as assessed by the Client and (ii) any revision (on the basis of the change in value as assessed by the Client and change in the Completion Date) to the daily rate of delay damages and/or minimum delay damages for the works or, as the case may be, the relevant section to which the Cost Savings Design belongs shall be agreed with the Contractor. Before acceptance of the Cost Savings Design, the Project Manager shall obtain confirmation from the Client that the proposal is acceptable to the Client and confirmation from both the Contractor and the Client that (i) the overall cost savings and (ii) any revision as aforesaid to the daily rate of delay damages and/or minimum delay damages arising from the proposal are agreed by both parties. |  |
|  |  | (d) | The Client’s decision to accept or reject the Cost Savings Design shall be conveyed to the Contractor in writing by the Project Manager within six weeks or a longer period to which the Contractor has agreed, and neither the acceptance nor rejection of such proposal shall vitiate the contract. |  |
|  |  | (e) | If the Cost Savings Design is accepted, the Prices shall be reduced by the total amount of the agreed construction cost savings in lump sum for the part of the works immediately. The agreed construction cost savings shall be equally shared between the Client and the Contractor, the Project Manager’s cost and addition in future operation and maintenance cost shall be borne by the Contractor, and the Completion Date shall be adjusted as agreed between the Client and the Contractor (and the Accepted Programme deemed adjusted accordingly). Upon Completion of the whole of the works, the Contractor’s share in the agreed construction cost savings due to the Cost Savings Design, after the deduction of the total of the Project Manager’s cost and any addition in future operation and maintenance cost for a design life in net present value, shall be paid to the Contractor. For the avoidance of doubt, the acceptance of the Cost Savings Design shall not be a compensation event. If the proposal is rejected, the Contractor shall not be entitled to any compensation event arising from its submission to the Project Manager of the proposal and the Client shall bear its own cost for considering the proposal submitted by the Contractor under this sub-clause except that the Contractor shall reimburse the Client for the Project Manager’s cost in doing the same. The Client shall be entitled to deduct such cost from any sums due to the Contractor under the contract and/or to recover such cost as a debt from the Contractor. |  |
|  |  | (f) | Not Used |  |
|  | (2) | (a) | The Contractor shall have in respect of any defect or insufficiency in the Cost Savings Design the like liability to the Client, whether under statue or otherwise as would an appropriate professional designer holding itself out as competent to take on the and Cost Savings Design, provided always that: |  |
|  |  |  | (i) | where the Client has relied upon the Contractor to select equipment, plant, materials and goods required by the Cost Savings Design to be incorporated into the works the Contractor shall ensure that all such equipment, plant, materials and goods are reasonably fit for the purpose for which they are intended and of good quality; and |
|  |  |  | (ii) | subject to sub-clause (2)(a)(i) above and without prejudice to the generality of the warranty of the Contractor referred to in the second paragraph of this sub-clause (2)(a) in no circumstance shall the Contractor be obliged to ensure that the Cost Savings Design is fit for the purpose for which it is intended. |
|  |  | In addition, the Contractor shall warrant that the Cost Savings Design and its resultant work conforms to any performance specification or requirement referred to in the contract and, without prejudice to the generality of Clause D4 of the additional conditions of contract, the provisions of Clause D4 of the additional conditions of contract are complied with in respect of the Cost Savings Design and the resultant work. |  |  |
|  |  | (b) | The liability and warranty of the Contractor referred to in sub-clause 2(a) above shall apply independent of any question of fault on the part of the Contractor or any subcontractor and shall not be invalidated in any respect by any error made by the Contractor or subcontractor in the Cost Savings Design or any submission to the Project Manager for checking and/or acceptance. |  |
|  |  | (c) | The Designer of Cost Savings Design shall prepare all calculations and drawings relating to the Cost Savings Design which shall be subject to a Check Certificate of Cost Savings Design. |  |
|  |  | (d) | If at any time the Project Manager has substantial cause for dissatisfaction with the conduct or performance of the Independent Checking Engineer of Cost Savings Design, it shall notify the Client accordingly. The Contractor shall, upon receiving written notice from the Client, cease to employ such person, firm or company and shall immediately replace it by another whose qualifications, skill and experience are satisfactory to the Client. |  |
|  | (3) | Within a reasonable period prior to the commencement of that part of the works to be constructed in accordance with the Cost Savings Design, and from time to time as required by the Project Manager, the Contractor shall submit to the Project Manager: |  |  |
|  |  | (a) | two certified copies of the Cost Savings Design, |  |
|  |  | (b) | Check Certificates of Cost Savings Design, |  |
|  |  | (c) | Certified Working Drawings of Cost Savings Design, and |  |
|  |  | (d) | satisfactory evidence of professional indemnity insurance as referred to in Clause F6 of the additional conditions of contract. |  |
|  | (4) | The Project Manager shall, within a reasonable period, notify the Contractor in writing whether or not the documents submitted meet the requirements of the contract. The Contractor shall not commence the construction of such part of the works until receipt of confirmative notification in writing from the Project Manager. |  |  |
|  | (5) | Prior to the commencement of the part of the works of the Cost Savings Design, the Contractor shall supply to the Project Manager six copies of the Certified Working Drawings of Cost Savings Design together with one reproducible print of each drawing and where specified in the contract, the soft copy of the drawings prepared in accordance with the CAD standard so specified. All drawings shall be fully figured copies with black lines on a white background of a size specified in the contract and shall be detailed in S.I. units. |  |  |
|  | (6) | If at any time it becomes apparent to the Project Manager that any drawing and/or document submitted by the Contractor does not comply with the contract in any respect whatsoever, then all amendments deemed necessary by the Project Manager shall be made therein by the Contractor, and such amended drawing and/or document shall be reviewed by the Designer of Cost Savings Design and shall be subject to a further Check Certificate of Cost Savings Design. The Contractor shall bear the full cost of complying with this sub-clause, and shall reimburse the Client the cost of any work or design done by the Client which has been rendered abortive by any such amendments. The Contractor shall not be entitled to compensation event nor an adjustment of the Prices in respect of the cost of complying with this sub-clause. |  |  |
|  | (7) | If at any time it becomes apparent to the Contractor that an amendment to the Cost Savings Design is required for the proper completion of that part of the works involved in such design, then it shall: |  |  |
|  |  | (a) | immediately advise the Project Manager of the proposed amendment, |  |
|  |  | (b) | resubmit documents to the Project Manager in accordance with sub-clause (3) of this Clause, provided that: |  |
|  |  |  | (i) | the finished appearance of the works shall remain substantially unaltered , |
|  |  |  | (ii) | there shall be no increase in the Prices nor any compensation event granted to the Contractor, and |
|  |  |  | (iii) | the Contractor shall reimburse the Client the cost of any work or design done by the Client which has been rendered abortive by any such amendments. |
|  | (8) | On completion of the work constructed in accordance with the Cost Savings Design, the Contractor shall prepare and submit to the Project Manager the ‘as constructed’ drawings of such work and shall supply to the Project Manager two copies and one reproducible print of each of such drawings and where specified in the contract, the soft copy of the drawings prepared in accordance with the CAD standard so specified. |  |  |
|  | (9) | The work to be constructed in accordance with the Cost Savings Design shall be priced as a lump sum for related activities in the Activity Schedule accompanied by a fully priced and detailed Schedule of Rates. The lump sum price for such activities shall include: |  |  |
|  |  | (a) | the cost of producing the Cost Savings Design, |  |
|  |  | (b) | the cost and fees for obtaining the Check Certificates of Cost Savings Design, |  |
|  |  | (c) | the cost of providing the Project Manager with all calculations, documents (including maintenance manuals), and drawings in connection with the Cost Savings Design, |  |
|  |  | (d) | the full value of the work (including without limitation, spare parts) constructed in accordance with the Cost Savings Design and all the risks, liabilities and obligations of the Contractor under the contract, and |  |
|  |  | (e) | the cost of all samples and testing thereof and testing of the work constructed in accordance with the Cost Savings Design. |  |
|  | (10) | For the avoidance of doubt, any change to the Scope resulting from the acceptance by the Client of the Cost Savings Design shall not be a compensation event notwithstanding any other provisions in the contract. |  |  |
|  | (11) | The Cost Savings Design shall be deemed part of the Scope provided by the Contractor. For the avoidance of doubt, amendments under sub-clause (6) of this Clause shall not be considered as compensation events. |  |  |
|  | (12) | (a) | Except in respect of those Intellectual Property Rights referred to in sub-clause (12)(c) of this Clause, the Contractor hereby undertakes and warrants to the Client that the Contractor is the sole legal and beneficial owner of all Intellectual Property Rights subsisting in Cost Savings Design. |  |
|  |  | (b) | Upon the issue of the certificate of Completion of the works, or after termination, abandonment or breach of contract, the Contractor shall be deemed to have granted to the Client, its authorized users and the subsequent owners and occupiers of the works free of all fees a transferable, non-exclusive, worldwide, perpetual and irrevocable licence (carrying the right to grant sub-licenses) to utilize, use and copy the Cost Savings Design, the resultant works of such design, “as constructed” drawings referred to in sub-clause (8) of this Clause and other drawings and documents (including maintenance manuals) provided by the Contractor in connection with the construction of the works and/or the subsequent alteration, extension and maintenance thereof and for any purpose connected with construction, use, maintenance, alteration or demolition of the works (unless otherwise stated in the Scope) and for other purpose as stated in the Scope and the contract. In the event of different certificates of Completion having been issued for different sections or parts of the works pursuant to NEC Clause 30.2, the expression "certificate of Completion" shall, for the purpose of this sub-clause, mean the last of such certificates. |  |
|  |  | (c) | To the extent that legal and beneficial ownership of any Intellectual Property Rights in the Cost Savings Design, the resultant works of such design, “as constructed” drawings referred to in sub-clause (8) of this Clause and other drawings and documents (including maintenance manual) provided by the Contractor is vested in anyone other than the Contractor, the Contractor shall procure at its own cost and expense that the relevant legal and beneficial owner shall grant a licence together with an indemnity to the Client, its authorized users and the subsequent owners and occupiers of the works upon the same terms mutatis mutandis as those set out in sub-clauses (12)(b) and (12)(f) of this Clause respectively. |  |
|  |  | (d) | For the avoidance of doubt, any license and indemnity granted pursuant to this Clause shall not be determined if the Contractor shall for any reason cease to be employed in connection with the works or the Contractor's obligation to Provide the Works be terminated. |  |
|  |  | (e) | The Contractor shall at the request of the Client, do such acts and execute all such deeds and documents (or procure that the same be done or executed) as the Client or the subsequent owners or occupiers of the works may require for granting to the Client, its authorized users and the subsequent owners and occupiers of the works all or any of the rights referred to in this Clause. The Contractor shall bear its own costs and expenses in relation thereto. |  |
|  |  | (f) | The Contractor hereby indemnifies the Client against all claims, proceedings, actions, damages, costs and losses incurred or sustained by the Client in respect of infringement or alleged infringement of Intellectual Property Rights arising from the use or possession of the Cost Savings Design (irrespective of whether the Intellectual Property Rights therein are owned by the Contractor or other parties) by the Client for purposes referred to in sub-clause (12)(b) of this Clause. For avoidance of doubt, the indemnity herein applies where the proceedings concerned are subsequently withdrawn or settled or in the event that the allegations of infringement are subsequently found to be unsubstantiated. The Contractor shall at its own cost grant a like indemnity to the Client’s authorized users, the subsequent owners or occupiers of the works upon request of the Client. |  |
|  |  | (g) | The Contractor warrants that:- |  |
|  |  |  | (i) | the provision of the Cost Savings Design or any part or component of the resultant works of such design or any machine, work, method or material or anything whatsoever required for any works by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it to Provide the Works and/or in the performance of the contract and the use, operation or possession and/or the alteration, extension or maintenance by the Client, its authorized users and subsequent owners or occupiers of the works, of the Cost Savings Design or any part(s) thereof and the resultant works of such design, or any machine, work, method or material or anything whatsoever required for any works provided by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it will not infringe any Intellectual Property Rights or any other rights of any person; and |
|  |  |  | (ii) | in respect of any article, component, process or invention in the Cost Savings Design or the resultant works of such design or any machine, work, method or material or anything whatsoever required for any works developed, adopted, produced or used by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it to Provide the Works and/or in the performance of the contract, the Intellectual Property Rights of which are vested in a third party, the Contractor, its subcontractors or the manufacturers have or shall have obtained a valid and continuing licence under which they are entitled to use the relevant article, component, process or invention to Provide the Works and/or in the performance of the contract and the Client, its authorized users and the subsequent owners and occupiers of the works are entitled to use, operate and possess, and/or alter, extend and maintain the Cost Savings Design or any part(s) thereof and the resultant works of such design, or any machine, work, method or material or anything whatsoever required for any works provided by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it. |
|  |  | (h) | The Contractor shall irrevocably waive, and undertake to procure at its own cost and expense all authors of the Cost Savings Design to irrevocably waive, all moral rights (whether past, present or future) in such items. The waiver shall operate in favour of the Client, its authorized users and the subsequent owners and occupiers of the works and shall take effect upon the grant of licence to the Client, its authorized users and the subsequent owners and occupiers of the works. |  |
|  |  | (i) | The provisions of sub-clause (12) of this Clause shall survive the Completion or termination and shall continue in full force and effect notwithstanding such Completion or termination. |  |
|  | (13) | Sub-clause (12) of this Clause shall be without prejudice to Clause F8 of these additional conditions of contract. |  |  |
| F5 | Professional Indemnity Insurance in respect of Contractor’s Design |  |  |  |
|  | (1) | Without limiting its obligations under the contract, the Contractor shall effect and maintain, with well established insurers of repute, professional indemnity insurance for a minimum amount of $15M in respect of its obligations in relation to the design of any part or all of the works to be carried out by or on behalf of the Contractor pursuant to the contract, except the Cost Savings Design and Temporary Works, for any one occurrence or series of occurrences arising out of any one event, or each and every claim, for a period from the Contract Date until 6 years after the date of Completion of the whole of the works. |  |  |
|  | (2) | The Contractor shall procure that the Designer and Independent Checking Engineer appointed or engaged by the Contractor in connection with the design or checking of the design of any part or all of the works, except the Cost Savings Design and Temporary Works, shall effect and maintain, with well established insurers of repute, professional indemnity insurance for a minimum amount of $20M in respect of its obligations in relation to the design or, as the case may be, checking of the design of any part or all of the works, except the Cost Savings Design and Temporary Works, for any one occurrence or series of occurrences arising out of any one event, or each and every claim for a period from the respective date of commencement of appointment or engagement of the Designer and Independent Checking Engineer until 6 years after the date of Completion of the whole of the works. |  |  |
|  | (3) | The professional indemnity insurance referred to in sub-clause (1) or (2) of this Clause shall respectively be effected with an insurer or insurers acceptable to the Client. The Contractor shall immediately inform the Client in writing if such insurance ceases to be available or otherwise is not maintained in accordance with this Clause or for any reason becomes void or unenforceable. |  |  |
|  | (4) | If the insurance policy effected pursuant to sub-clause (1) or (2) of this Clause is project specific, the maximum deductible/excess allowed under the insurance policy shall be limited to a maximum of 20% of the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be. |  |  |
|  | (5) | (a) | If (i) the insurance policy effected pursuant to sub-clause (1) or (2) of this Clause contains a limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy, and (ii) the period of insurance under the insurance policy is twelve months or less, then either: |  |
|  |  |  | (A) | the limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy shall be reinstated in full upon exhaustion of the limit of indemnity by reason of indemnity payments made on account of any claim, loss, damage, liability, cost or expense paid or payable under the insurance policy until the total amount of indemnity payable by the insurer under the insurance policy reaches 2 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be; or |
|  |  |  | (B) | the limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy shall not be less than 2 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be; or |
|  |  |  | (C) | the limit of indemnity for any one occurrence or series of occurrences arising out of any one event, or each and every claim under the insurance policy shall not be less than 2 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be. |
|  |  | (b) | If (i) the insurance policy effected pursuant to sub-clause (1) or (2) of this Clause contains a limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy, and (ii) the period of insurance under the insurance policy exceeds twelve months, then either: |  |
|  |  |  | (A) | the limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy shall be reinstated in full upon exhaustion of the limit of indemnity by reason of indemnity payments made on account of any claim, loss, damage, liability, cost or expense paid or payable under the insurance policy until the total amount of indemnity payable by the insurer under the insurance policy reaches 3 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be; or |
|  |  |  | (B) | the limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy shall not be less than 3 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be; or |
|  |  |  | (C) | the limit of indemnity for any one occurrence or series of occurrences arising out of any one event, or each and every claim under the insurance policy shall not be less than 3 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be. |
|  | (6) | (a) | The Contractor shall provide to the Client within 60 days from the Contract Date and thereafter, in the case where the insurance policy effected pursuant to sub-clause (1) of this Clause does not cover the entire period of insurance required under that sub-clause, within 7 days of professional indemnity insurance being effected upon the expiry of the insurance policy: |  |
|  |  |  | (A) | an undertaking that the current insurance policy effected pursuant to sub-clause (1) of this Clause complies with the terms in this Clause in Form 1 in Appendix M to these additional conditions of contract; and |
|  |  |  | (B) | a certified copy of the full insurance policy effected pursuant to sub-clause (1) of this Clause for the acceptance of the Client unless the Contractor can demonstrate to the satisfaction of the Client that it is not reasonably practicable to provide a certified copy of the full insurance policy in which event the Contractor shall provide a certificate in Form 2 in Appendix M to these additional conditions of contract issued by the insurer or insurance broker of the insurance policy and any information relating to the insurance policy that the Client may reasonably require. |
|  |  | (b) | The Contractor shall provide to the Client, within 60 days from the respective dates of appointment or engagement of its Designer and Independent Checking Engineer, and thereafter, in the case where the insurance policy effected pursuant to sub-clause (2) of this Clause does not cover the entire period of insurance required under that sub-clause, within 7 days of professional indemnity insurance being effected upon the expiry of the earlier insurance policy: |  |
|  |  |  | (A) | an undertaking that the current insurance policy effected pursuant to sub-clause (2) of this Clause complies with the terms of this Clause in Form 1 in Appendix M to these additional conditions of contract; |
|  |  |  | (B) | a certified copy of the full insurance policy effected pursuant to sub-clause (2) of this Clause for the acceptance of the Client unless the Contractor can demonstrate to the satisfaction of the Client that it is not reasonably practicable to provide a certified copy of the full insurance policy in which event the Contractor shall provide a certificate in Form 2 in Appendix M to these additional conditions of contract issued by the insurer or insurance broker of the insurance policy and any information relating to the insurance policy that the Client may reasonably require. |
|  | (7) | If the Contractor shall fail upon request to produce to the Client satisfactory evidence that there is in force professional indemnity insurance required under this Clause, the Client may effect and keep in force any such insurance and pay such premium as may be necessary for that purpose. The Client shall be entitled to deduct such premium, together with expenses incurred, in accordance with the provisions of Clause B2 of the additional conditions of contract and/or to recover such amount as a debt from the Contractor. |  |  |
|  | (8) | In the event of different certificates of Completion having been issued for different sections or parts of the works pursuant to NEC Clause 30.2, the expression "certificate of Completion" shall, for the purpose of this Clause, mean the last of such certificates. |  |  |
|  | (9) | In determining the period of insurance under an insurance policy for the purpose of this Clause, any extension or renewal of the insurance policy shall be treated as a separate insurance policy and shall not have the effect of extending the period of insurance. |  |  |
| F6 | Professional Indemnity Insurance in respect of Cost Savings Design |  |  |  |
|  | (1) | Without limiting its obligations under the contract, the Contractor shall effect and maintain, with well established insurers of repute, professional indemnity insurance for a minimum amount as notified by the Client to the Contractor in respect of its obligations in relation to the Cost Savings Design to be carried out by or on behalf of the Contractor pursuant to the contract for any one occurrence or series of occurrences arising out of any one event, or each and every claim, for a period from the date of notification of acceptance of the Cost Savings Design until 6 years after the date of Completion of the whole of the works. |  |  |
|  | (2) | The Contractor shall procure that the Designer of Cost Savings Design and Independent Checking Engineer of Cost Savings Design appointed or engaged by the Contractor in connection with the design or checking of the Cost Savings Design shall effect and maintain, with well established insurers of repute, professional indemnity insurance for a minimum amount as notified by the Client to the Contractor in respect of its obligations in relation to the design or, as the case may be, checking of the Costs Savings Design, for any one occurrence or series of occurrences arising out of any one event, or each and every claim for a period from the respective date of commencement of appointment or engagement of the Designer of Cost Savings Design and Independent Checking Engineer of Cost Savings Design until 6 years after the date of Completion of the whole of the works. |  |  |
|  | (3) | The professional indemnity insurance referred to in sub-clause (1) or (2) of this Clause shall respectively be effected with an insurer or insurers acceptable to the Client. The Contractor shall immediately inform the Client in writing if such insurance ceases to be available or otherwise is not maintained in accordance with this Clause or for any reason becomes void or unenforceable. |  |  |
|  | (4) | If the insurance policy effected pursuant to sub-clause (1) or (2) of this Clause is project specific, the maximum deductible/excess allowed under the insurance policy shall be limited to a maximum of 20% of the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be. |  |  |
|  | (5) | (a) | If (i) the insurance policy effected pursuant to sub-clause (1) or (2) of this Clause contains a limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy, and (ii) the period of insurance under the insurance policy is twelve months or less, then either: |  |
|  |  |  | (A) | the limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy shall be reinstated in full upon exhaustion of the limit of indemnity by reason of indemnity payments made on account of any claim, loss, damage, liability, cost or expense paid or payable under the insurance policy until the total amount of indemnity payable by the insurer under the insurance policy reaches 2 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be; or |
|  |  |  | (B) | the limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy shall not be less than 2 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be; or |
|  |  |  | (C) | the limit of indemnity for any one occurrence or series of occurrences arising out of any one event, or each and every claim under the insurance policy shall not be less than 2 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be. |
|  |  | (b) | If (i) the insurance policy effected pursuant to sub-clause (1) or (2) of this Clause contains a limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy, and (ii) the period of insurance under the insurance policy exceeds twelve months, then either: |  |
|  |  |  | (A) | the limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy shall be reinstated in full upon exhaustion of the limit of indemnity by reason of indemnity payments made on account of any claim, loss, damage, liability, cost or expense paid or payable under the insurance policy until the total amount of indemnity payable by the insurer under the insurance policy reaches 3 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be; or |
|  |  |  | (B) | the limit of indemnity in the aggregate for all claims for the period of insurance under the insurance policy shall not be less than 3 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be; or |
|  |  |  | (C) | the limit of indemnity for any one occurrence or series of occurrences arising out of any one event, or each and every claim under the insurance policy shall not be less than 3 times the minimum amount required under sub-clause (1) or (2) of this Clause, as the case may be. |
|  | (6) | (a) | The Contractor shall provide to the Client within 60 days from the date of notification of acceptance of the Cost Savings Design and thereafter, in the case where the insurance policy effected pursuant to sub-clause (1) of this Clause does not cover the entire period of insurance required under that sub-clause, within 7 days of professional indemnity insurance being effected upon the expiry of the insurance policy: |  |
|  |  |  | (A) | an undertaking that the current insurance policy effected pursuant to sub-clause (1) of this Clause complies with the terms in this Clause in Form 3 in Appendix M to these additional conditions of contract; and |
|  |  |  | (B) | a certified copy of the full insurance policy effected pursuant to sub-clause (1) of this Clause for the acceptance of the Client unless the Contractor can demonstrate to the satisfaction of the Client that it is not reasonably practicable to provide a certified copy of the full insurance policy in which event the Contractor shall provide a certificate in Form 4 in Appendix M to these additional conditions of contract issued by the insurer or insurance broker of the insurance policy and any information relating to the insurance policy that the Client may reasonably require. |
|  |  | (b) | The Contractor shall provide to the Client, within 60 days from the respective dates of appointment or engagement of its Designer of Cost Savings Design and Independent Checking Engineer of Cost Savings Design, and thereafter, in the case where the insurance policy effected pursuant to sub-clause (2) of this Clause does not cover the entire period of insurance required under that sub-clause, within 7 days of professional indemnity insurance being effected upon the expiry of the earlier insurance policy: |  |
|  |  |  | (A) | an undertaking that the current insurance policy effected pursuant to sub-clause (2) of this Clause complies with the terms of this Clause in Form 3 in Appendix M to these additional conditions of contract; |
|  |  |  | (B) | a certified copy of the full insurance policy effected pursuant to sub-clause (2) of this Clause for the acceptance of the Client unless the Contractor can demonstrate to the satisfaction of the Client that it is not reasonably practicable to provide a certified copy of the full insurance policy in which event the Contractor shall provide a certificate in Form 4 in Appendix M to these additional conditions of contract issued by the insurer or insurance broker of the insurance policy and any information relating to the insurance policy that the Client may reasonably require. |
|  | (7) | If the Contractor shall fail upon request to produce to the Client satisfactory evidence that there is in force professional indemnity insurance required under this Clause, the Client may effect and keep in force any such insurance and pay such premium as may be necessary for that purpose. The Client shall be entitled to deduct such premium, together with expenses incurred, in accordance with the provisions of Clause B2 of the additional conditions of contract and/or to recover such amount as a debt from the Contractor. |  |  |
|  | (8) | In the event of different certificates of Completion having been issued for different sections or parts of the works pursuant to NEC Clause 30.2, the expression "certificate of Completion" shall, for the purpose of this Clause, mean the last of such certificates. |  |  |
|  | (9) | In determining the period of insurance under an insurance policy for the purpose of this Clause, any extension or renewal of the insurance policy shall be treated as a separate insurance policy and shall not have the effect of extending the period of insurance. |  |  |
| F7 | Independent Checking of the Design, Erection, Use and Removal of Temporary Works |  |  |  |
|  | (1) | “Temporary Works” means all temporary work of every kind required for the construction, Completion and maintenance of the works. |  |  |
|  | (2) | When considered necessary by the Contractor or specified in the contract or subsequently ordered by the Project Manager or the Supervisor, the design of any Temporary Works shall be checked and certified by an engineer independent of the Contractor and not associated with the design of the Temporary Works. |  |  |
|  | (3) | The design so certified shall be referred to as the certified design. The independent checking engineer shall be a professionally qualified engineer and a member of the Hong Kong Institution of Engineers or equivalent, whom the Contractor considers has suitable experience and be acceptable to the Project Manager. |  |  |
|  | (4) | The independent checking engineer before certifying the design of any Temporary Works in the checking certificate shall: |  |  |
|  |  | (a) | examine the Contractor's detailed design and method statements concerning the design, erection, use and removal of the Temporary Works, and |  |
|  |  | (b) | consider the ground conditions, the adequacy of foundations and support of the Temporary Works and any other factors which may affect the stability and safety of such Temporary Works during their erection, use and removal. |  |
|  |  | so that it shall be able to certify that the Temporary Works are properly and safely designed using all reasonable skill and care. |  |  |
|  | (5) | Before commencing construction of any such Temporary Works identified as requiring independent certification, the Contractor shall submit to the Project Manager in sufficient time for the Project Manager to comply with sub-clause (6): |  |  |
|  |  | (a) | design details and method statements concerning the design, erection, use and removal of the Temporary Works, and |  |
|  |  | (b) | the original checking certificate signed by both the independent checking engineer and by or on behalf of the Contractor. |  |
|  | (6) | The Project Manager shall examine the documentation referred to in sub-clause (5) and shall satisfy itself that it contains no obvious deficiency and that the independent checking engineer has carried out its duties set out in sub-clause (4). Upon being so satisfied the Project Manager shall issue its consent in writing for such work to commence, which shall be issued with due regard to the Contractor's programme and the Contractor's actions under sub-clause (5). |  |  |
|  | (7) | The Contractor shall ensure that such Temporary Works are erected, used and removed in accordance with the certified design and method statements. If the Contractor wishes to deviate from the certified design, the Contractor shall submit to the Project Manager further certification that any change has been properly and safely designed and has been checked and found satisfactory by the independent checking engineer, in accordance with its duties set out in sub-clause (4), prior to the commencement of construction of such Temporary Works in accordance with sub-clause (5). |  |  |
|  | (8) | In all cases where the loading of such Temporary Works is applied as a separate operation after completion of their construction, before such loading is applied, the Contractor shall submit to the Project Manager a further certificate signed by or on behalf of the Contractor and by the independent checking engineer confirming that the same has been constructed in accordance with the certified design. In all cases where the loading is an integral part of the construction of such Temporary Works, the Contractor shall submit to the Project Manager such a certificate as soon after the construction of the same as is reasonably possible. |  |  |
|  | (9) | No checking certificate certified by the independent checking engineer, with or without amendment, shall absolve the Contractor from its liability under the contract for the design, erection, use or removal of the Temporary Works. |  |  |

|  | (10) | Where the Project Manager requires, the Contractor shall provide a method statement for any Temporary Works not subject to an independent check and including but not limited to excavation and temporary access structures. |  |
| --- | --- | --- | --- |
|  | (11) | If at any time and for any reason related to the work of the independent checking engineer, the Project Manager is dissatisfied with the performance of the independent checking engineer, the Project Manager shall notify the Contractor in writing giving reasons for such dissatisfaction. If the independent checking engineer does not remedy the situation within a reasonable time, the Project Manager may, by a further notice in writing, require the Contractor to dismiss the independent checking engineer and the Contractor shall do so with immediate effect and not re-employing it again in connection with the works and shall replace the independent checking engineer with a replacement selected in accordance with sub-clause (2). |  |
| F8 | Intellectual Property Rights |  |  |
|  | (1) | The Contractor shall be fully responsible for its design under the contract (including the Contractor’s Design and Cost Savings Design) as well as the general performance of the contract. The Contractor shall not infringe any Intellectual Property Rights of any person, whether or not the design (including the Contractor’s Design or Cost Savings Design) or any machine, work, method or material or anything whatsoever required for any works is developed, adopted, produced or used by itself, its subcontractors or the manufacturers of any proprietary product or system selected by it to Provide the Works and/or in the performance of the contract. |  |
|  | (2) | The Contractor warrants that:- |  |
|  |  | (a) | the provision of the design (including the Contractor's Design and Cost Savings Design) or any part or component of the resultant works of such design or any machine, work, method or material or anything whatsoever required for any works by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it to Provide the Works and/or in the performance of the contract and the use, operation or possession and/or the alteration, extension or maintenance by the Client, its authorized users and subsequent owners or occupiers of the works, of the design (including the Contractor's Design and Cost Savings Design) or any part(s) thereof and the resultant works of such design, or any machine, work, method or material or anything whatsoever required for any works provided by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it will not infringe any Intellectual Property Rights or any other rights of any person; and |
|  |  | (b) | in respect of any article, component, process or invention in the design (including the Contractor's Design and Cost Savings Design) or the resultant works of such design or any machine, work, method or material or anything whatsoever required for any works developed, adopted, produced or used by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it to Provide the Works and/or in the performance of the contract, the Intellectual Property Rights of which are vested in a third party, the Contractor, its subcontractors or the manufacturers have or shall have obtained a valid and continuing licence under which they are entitled to use the relevant article, component, process or invention to Provide the Works and/or in the performance of the contract and the Client, its authorized users and the subsequent owners and occupiers of the works are entitled to use, operate and possess, and/or alter, extend and maintain the design (including the Contractor's Design and Cost Savings Design) or any part(s) thereof and the resultant works of such design, or any machine, work, method or material or anything whatsoever required for any works provided by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it. |
|  | (3) | The Contractor shall indemnify the Client, its authorized users and the subsequent owners and occupiers of the works and keep the Client, its authorized users and the subsequent owners and occupiers of the works fully and effectively indemnified against all proceedings, actions, costs, claims, demands, damages, losses, expenses (including without limitation the fees and disbursements of lawyers, agents and expert witnesses) and any compensation and costs which may be agreed to be paid in settlement of any proceedings and liabilities of whatsoever nature arising out of or in connection with any allegation and/or claim that the use of the design (including the Contractor's Design and Cost Savings Design) or any part(s) thereof or the resultant works of such design or any machine, work, method or material or anything whatsoever required for any works developed, adopted, produced or used by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it to Provide the Works and/or in the performance of the contract, or the use, operation or possession and/or the alteration, extension or maintenance by the Client, its authorized users and subsequent owners or occupiers of the works, of the design (including the Contractor's Design and Cost Savings Design) or any part(s) thereof or the resultant works of such design, or any machine, work, method or material or anything whatsoever required for any works provided by the Contractor, its subcontractors or the manufacturers of any proprietary product or system required or selected by it infringes any Intellectual Property Rights or any other right of any person. |  |
|  | (4) | The Contractor shall irrevocably waive, and undertake to procure at its own cost and expense all authors of the design (including the Contractor's Design and Cost Savings Design) to irrevocably waive, all moral rights (whether past, present or future) in such items. The waiver shall operate in favour of the Client, its authorized users and the subsequent owners and occupiers of the works and shall take effect upon the grant of licence to the Client, its authorized users and the subsequent owners and occupiers of the works. |  |
|  | (5) | The provisions of this Clause shall survive the Completion or termination and shall continue in full force and effect notwithstanding such Completion or termination. |  |

| Section G – Settlement of Disputes |  |  |  |
| --- | --- | --- | --- |
| G1A G1B |  | Not Used Settlement of Disputes |  |
|  |  | (1) | Without prejudice to the right of the Contractor to refer any payment dispute to adjudication under SOP Clause 10 and subject to sub-clause (1A), if any dispute or difference of any kind whatsoever shall arise between the Client and the Contractor in connection with or arising out of the contract or the carrying out of the works including any dispute as to any decision, instruction, order, direction, certificate or valuation by the Project Manager whether during the progress of the works or after their Completion and whether before or after the termination, abandonment or breach of the contract, it shall be referred to and settled by the Project Manager who shall state its decision in writing and give notice of the same to the Client and the Contractor. Unless the contract shall have been already terminated or abandoned or a right to suspend or reduce the rate of progress is being exercised by the Contractor (excluding its suppliers or subcontractors at any tiers) under SOP Clause 37, the Contractor shall in every case continue to proceed with the works with all due diligence and it shall give effect forthwith to every such decision of the Project Manager made under this sub-clause. Such decision shall be final and binding upon the Contractor and the Client unless, until and to the extent revised or superseded by any agreement in writing between the Parties, decision of an adjudicator arising from an adjudication under the SOP Provisions, or arbitration award. If the Project Manager shall fail to give such decision for a period of 28 days after being requested to do so or if either the Client or the Contractor be dissatisfied with any such decision of the Project Manager, then either the Client or the Contractor may within 28 days after receiving notice of such decision, or within 28 days after the expiry of the said decision period of 28 days, as the case may be, request that the matter be referred to mediation in accordance with and subject to The Government of the Hong Kong Special Administrative Region Construction Mediation Rules or any modification thereof being in force at the date of such request. |
|  |  | (1A) | (a) Payment disputes which have been determined by a decision of the Adjudicator shall not be referred to and settled by the Project Manager under sub-clause (1) of this Clause (whether included in a wider dispute or otherwise). (b) If a payment dispute is determined by a decision of the Adjudicator after reference of the payment dispute (or a dispute which includes the payment dispute) to the Project Manager under sub-clause (1) of this Clause but before the Project Manager has given its decision on the same, the Project Manager shall not give any decision on the same under sub-clause (1) of this Clause. For the avoidance of doubt, the Project Manager not giving decision on the payment dispute pursuant to this sub-clause (1A) is not a failure to give a decision under sub-clause (1) of this Clause and the payment dispute cannot be referred to mediation or arbitration, and sub-clauses (3)(e) and (3)(f) of this Clause are not applicable. |
|  |  | (1B) | The Client or the Contractor may, within 28 days after the day on which an adjudication decision under the SOP Provisions is delivered by the Adjudicator, request that the matter be referred to mediation in accordance with and subject to The Government of the Hong Kong Special Administrative Region Construction Mediation Rules or any modification thereof being in force at the date of such request. |
|  |  | (1C) | For the avoidance of doubt, a decision by the Adjudicator that it has no jurisdiction to adjudicate all or any part of a payment dispute is not a determination made by the Adjudicator of that payment dispute for the purposes of this Clause and an arbitrator appointed pursuant to this Clause is not bound by any decisions made by the Adjudicator as to the Adjudicator’s jurisdiction in relation to a payment dispute. |
|  |  | (2) | If the matter cannot be resolved by mediation, or if either the Client or the Contractor do not wish the matter to be referred to mediation then either the Client or the Contractor may within the time specified herein require that the matter shall be referred to arbitration in accordance with and subject to the provisions of the Arbitration Ordinance and any such reference shall be deemed to be a submission to arbitration within the meaning of such Ordinance. |
|  |  | (3) | Any reference to arbitration shall be made within 90 days of: (a) the receipt of a request for mediation and subsequently the recipient of such request having failed to respond, or (b) the refusal to mediate, or (c) the failure of the mediation proceedings to produce a settlement acceptable to the Client and the Contractor, or |
|  |  |  | (d) the abandonment of the mediation, or (e) where the Project Manager has failed to give a decision within the 28 days allowed under sub-clause (1) of this Clause after being requested to do so, the expiry of the subsequent period of 28 days for the Client or the Contractor to request that the matter be referred to mediation, and neither the Client nor the Contractor having requested mediation within that subsequent period of 28 days, or (f) where the Project Manager has given a decision within the 28 days allowed under sub-clause (1) of this Clause, the expiry of the period of 28 days after receipt of the notice of the Project Manager’s decision for the Client or the Contractor to request that the matter be referred to mediation, and neither the Client nor the Contractor having requested mediation within that period of 28 days, or (g) where a payment dispute has been determined by the Adjudicator in accordance with the SOP Provisions, the expiry of the period of 28 days allowed under sub-clause (1B) for the Client or the Contractor to request that the matter be referred to mediation, and neither the Client nor the Contractor having requested mediation within that period of 28 days. |
|  |  | (4) | The arbitrator appointed shall have full power to open up, review and revise any decision, instruction, order, direction, certificate or valuation by the Project Manager or the Supervisor and neither party shall be limited in the proceedings before such arbitrator to the evidence or arguments put before the Project Manager or the Supervisor for the purpose of obtaining the Project Manager’s or the Supervisor’s decision above referred to or limited to the evidence and arguments put before any Adjudicator. Save as provided for in sub-clauses (5) and (6) of this Clause no steps shall be taken in the reference to the arbitrator until after the Completion or alleged Completion of the works unless with the written consent of the Client and the Contractor. |
|  |  |  | Provided that: (a) the giving of a certificate of Completion shall not be a condition precedent to the taking of any step in such reference; (b) no decision given by the Project Manager or the Supervisor shall disqualify it from being called as a witness and giving evidence before the arbitrator on any matter whatsoever relevant to the dispute or difference so referred to the arbitrator as aforesaid. |
|  |  | (5) | In the case of any disputes or difference as to the exercise of the Project Manager’s powers of determination of the Contractor’s employment, the reference to the arbitrator may proceed notwithstanding that the works shall not then be or be alleged to be complete. |
|  |  | (6) | In the case where the contract has been terminated or abandoned, the reference to the arbitrator may proceed notwithstanding that the works shall not then be or be alleged to be complete. |
|  |  | (7) | (a) Subject to paragraph (b) and (c) of this sub-clause, the Domestic Arbitration Rules (2014) of the Hong Kong International Arbitration Centre (the Arbitration Rules) shall apply to any arbitration instituted in accordance with this Clause. |
|  |  |  | (b) Notwithstanding any provision of the Arbitration Rules, the place of meetings and hearings in the arbitration shall be Hong Kong unless the parties otherwise agree. |
|  |  |  | (c) Article 20.1 of the Arbitration Rules shall be deleted and replace by: |
|  |  |  | “20.1(a) The arbitration proceedings are private and confidential between the parties and the arbitrator. Subject to the provisions of section 18 of the Ordinance and these rules, no information relating to the arbitration shall be disclosed by any person without the written consent of each and every party to the arbitration. Disclosures are permissible where disclosures |
|  |  |  | (a) are necessary for implementation or enforcement; |
|  |  |  | (b) are required by the parties' auditors or for some other legitimate business reason; |
|  |  |  | (c) are required by any order of the courts of Hong Kong or other judicial tribunal; |
|  |  |  | (d) are necessary for the making of claims against any third party or to defend a claim brought by any third party. |
|  |  |  | 20.1(b) Notwithstanding Article 20.1(a) and subject to the following provisions, the party comprising the Government of the Hong Kong Special Administrative Region (the Government party) may disclose the outline of any dispute with the other party and the outcome of the arbitration to the Public Accounts Committee of the Legislative Council upon its request. Before disclosures are made to the said Committee, the Government party shall inform the other party. Disclosures shall not be made to the said Committee before expiry of the first 6 months from the date of the outcome of the arbitration without the written consent of the other party but such consent shall not be unreasonably withheld. The other party shall be deemed to have given its consent to disclosures on the expiry of the first 6 months from the date of the outcome of the arbitration. The other party may, if it considers necessary to protect the sensitive nature of certain information relating to it, request the Government party to disclose such specified information to the said Committee strictly on a confidential basis. If the Government party considers that there are legitimate grounds to accede to the other party's request, the Government party shall convey the request to the said Committee for its consideration.” |
|  |  | (8) | All the provisions in Schedule 2 of the Arbitration Ordinance shall apply to any arbitration instituted in accordance with this Clause. |
|  |  | (9) | For the purposes of this Clause: “Arbitration Ordinance” means “the Arbitration Ordinance (Cap. 609) or any statutory modification thereof for the time being in force”. “payment dispute” means a payment dispute as defined in SOP Clause 9. |
| G2 |  | Not Used |  |

| Section P – Security of Payment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| P1 |  | Security of Payment |  |  |  |
|  |  | (1) |  | The contract incorporates the Security of Payment Provisions in Appendix N to these additional conditions of contract (“SOP Provisions”) that form part of these additional conditions of contract. |  |