THE GOVERNMENT OF

THE HONG KONG SPECIAL ADMINISTRATIVE REGION

HIGHWAYS DEPARTMENT

CONTRACT NO. HY/2022/14

Modification works of noise barriers

along Yuen Long Highway near Park Signature

SCOPE

TABLE OF CONTENTS

| Sections | Pages |
| --- | --- |
| General Particulars | SC-GP – i to ii and 1 to 8 |
| Annex 1 – Preambles to the Specifications | SC-Annex-1 – i to ii and 1 to 4 |
| Annex 2 – Particular Specification | Refer to the Table of Contents of the Particular Specification |
| Annex 3 – Specimen of Insurance Policy | SC-Annex-3 – i to ii and 1 to 18 |

THE GOVERNMENT OF

THE HONG KONG SPECIAL ADMINISTRATIVE REGION

HIGHWAYS DEPARTMENT

CONTRACT NO. HY/2022/14

Modification works of noise barriers

along Yuen Long Highway near Park Signature

SCOPE

GENERAL PARTICULARS

# [Blank Page]

SCOPE

GENERAL PARTICULARS

| Documents included under the Scope | 1.1 The Scope comprises: - these General Particulars; - the Specifications as stated in Clause 4.1 below; - all drawings as referred to in the Specifications to form part of this contract (“Drawings”); - Not Used; - the Preambles to the Specifications as referred to in Clause 4.2 below; - the insurance policies as referred to in Clause 15.1 below. |
| --- | --- |
| Description of the works | 2.1 The works to be executed under this contract involve modification works for a section of vertical noise barriers along Yuen Long Highway near Park Signature, as more particularly described in the Scope. |
|  | 2.2 The description of the works as given in Clause 2.1 above is not to be considered as limiting or restricting the extent of the works in any manner whatsoever. |
| Contractor’s design | 3.1 The Contractor is responsible for the design of the parts of the works as specified in Clause 1.73 of the Particular Specification and Section F of the additional conditions of contract. |
|  | 3.2 The Contractor is responsible for the design of all temporary work of every kind required for the construction, Completion and maintenance of the works. |

| Specifications | 4.1 The Specifications consist of the General Specification (GS) and the Particular Specification (PS) as stated below: - The GS is represented by the General Specifications for Civil Engineering Works, 2020 Edition (the Government of the Hong Kong Special Administrative Region) and the Corrigendum together with any latest amendment issued up to and including the day before the closing date of tender. - The PS, which is contained in Annex 2 to this Scope, consists of the following sections: Section 0 – Preamble Section 1 – General Section 2 – Site Clearance Section 3 – Not Used Section 4 – Not Used Section 5 – Not Used Section 6 – Not Used Section 7 – Not Used Section 8 – Not Used Section 9 – Carriageways: Sub-Base Material and Bituminous Materials Section 10 – Not Used Section 11 – Miscellaneous Roadworks Section 12 – Traffic Signs, Road Markings and Road Studs Section 13 – Not Used Section 14 – Not Used Section 15 – Not Used Section 16 – Not Used Section 17 – Not Used Section 18 – Steelwork Section 19 – Not Used Section 20 – Not Used Section 21 – Not Used Section 22 – Not Used Section 23 – Not Used Section 24 – Not Used Section 25 – Environmental Protection Section 26 – Preservation and Protection of Trees Section 27 – Noise Barrier Works Section 28 – Management of Subcontractors |
| --- | --- |
|  | 4.2 The GS and the PS are to be read in conjunction with the Preambles to the Specifications as contained in Annex 1 to this Scope. |
| Drawings | 5.1 The Drawings as listed in Appendix A1 of the PS, including those standard drawings issued by the relevant Government departments as listed in Appendix A2 of the PS but not separately bounded to the contract, form part of this Scope. |
|  | 5.2 The Project Manager may issue such additional and amended drawings as the Project Manager considers necessary during the progress of the works. |
|  | 5.3 References to any Drawing number shall correspond to the latest revision of the referred Drawing. |
| Constraints on Providing the Works | 6.1 Constraints on how the Contractor is to Provide the Works are described in the GS, the PS and the Drawings. |
| key persons | 7.1 The key persons of the Contractor are listed in Contract Data Part two. |
|  | 7.2 The Contractor has to refer to this Scope including Clause 1.12A of the PS and Clause 1.12 of the GS in making proposal of these key persons and make sure that all the specified requirements are satisfied. |
| Programme | 8.1 In addition to the provisions of NEC Clause 31.2, the Contractor takes into account the details and requirements of programme submission as described in Clause 1.08 of the GS and Clause 1.08S of the PS. |
| Completion | 9.1 The completion dates for the whole of the works are stated in the Contract Data Part one. The Contractor is required to complete the works by the respective Completion Date except the following: - Any work, service and action as decided by the Project Manager as outstanding work prior to Completion which will not prevent the Client from using the works and Others from doing their work after Completion; and - Any work, service and action as stated in this Scope to be undertaken and completed even after Completion, including but not limited to the preliminaries, safety and environmental management work, Establishment Works, aftercare to old and valuable trees, etc. |
|  | 9.2 Prior to Completion to be certified by the Project Manager, the Contractor proposes its planned date(s) for completion of the work, service and action as referred to in sub-clause (a) of Clause 9.1 above for acceptance by the Project Manager. A reason for not accepting the proposed date(s) is that more information is needed to assess the Contractor’s proposal fully or the proposed date(s) is/are not practical. |
|  | 9.3 In connection with NEC Clause 11.2(6), any work, service and action as referred to in sub-clause (a) of Clause 9.1 above shall not constitute a Defect itself or shall not be construed to contain any Defect unless and until either of the following scenarios arises: - Any part of the work, service and action done by the Contractor by the accepted date(s) in accordance with Clause 9.2 above shall constitute a notified Defect when the Supervisor notifies the Contractor that such part of the work, service and action done falls into the definition of a Defect under NEC Clause 11.2(6); or - Any part of the work, service or action left unfinished by the accepted date(s) in accordance with Clause 9.2 above shall constitute a notified Defect following notification to the Contractor by the Supervisor. |
|  | 9.4 In connection with NEC Clause 11.2(6), any work, service and action as referred to in sub-clause (b) of Clause 9.1 above shall not constitute a Defect itself or shall not be construed to contain any Defect unless and until either of the following scenarios arises: - Any part of the work, service and action done by the Contractor by the relevant finish date(s) as stated in the Scope shall constitute a notified Defect when the Supervisor notifies the Contractor that such part of the work, service and action done falls into the definition of a Defect under NEC Clause 11.2(6); or - Any part of the work, service or action left unfinished by the relevant finish date(s) as stated in the Scope shall constitute a notified Defect following notification to the Contractor by the Supervisor. |
|  | 10.1 Not Used |

| Tests | 11.1 The Contractor carries out, facilitates or assists the carrying out of the tests as stipulated in the contract, including but not limited to those specified in the GS, the PS and the Drawings. |
| --- | --- |
|  | 11.2 All Plant, Materials and workmanship are to be in accordance with this contract and subject to such tests and inspections as this contract requires at the place(s) of manufacture, the Working Areas, or such other place(s) as may be specified in the contract. |
|  | 11.3 Tests to be carried out in the Client’s laboratories in connection with the works are free of charge. |
| Title | 12.1 Title to earthworks material is stipulated in Clause 6.12 of the GS. |
| Accounts and records related to the Defined Cost | 13.1 The Contractor provides the information to support the assessment of the amount due at each assessment date, in respect to the part related to the Defined Cost, including but not limited to the following: |
|  | - People - Daily reports summarising the total daily hours for the People employed within the Working Areas and the operational activities; - Payroll summaries together with banks records and MPF records; - All one-off costs relating to the People employed within the Working Areas presented separately; - Sick leave and annual leave records relating to the People employed within the Working Areas; - Time-sheet of part-time employees; and - Amendments to the attendance record of the People with justifications certified by the Site Agent of the Contractor. |
|  | - Equipment - Cross-referenced documentation, invoices, credit notes, discount vouchers, delivery notes, requisitions and so on in respect of all Equipment utilised and for which payment is applied; - Other records required on the Equipment with regard to the economic utilisation, details of delivery to and taken away from the Working Areas, standing time, proof of competitively tendered or open market rates, minimum hire charges, etc.; and - Procedures to monitor and ensure reasonable availability and utilisation of the Equipment and relevant site records checked against the allowable threshold(s). |
|  | - Plant and Materials - Cross-referenced documentation, invoices, credit notes, discount vouchers, delivery notes, requisitions and so on in respect of all Plant and Materials supplied and for which payment is applied; - Other records required on the Plant and Materials with regard to the economic utilisation, details of delivery to and taken away from the Working Areas, proof of competitively tendered or open market rates, etc.; and - Procedures to monitor and minimize wastage of the Plant and Materials and relevant site records checked against the maximum allowable wastage percentage(s). |
|  | - Charges - Cross-referenced documentation, invoices, credit notes, discount vouchers, delivery notes, requisitions and so on in respect of all charges and for which payment is applied; and - Other records required on the charges with regard to the economic utilisation, details of delivery to and taken away from the Working Areas, proof of competitively tendered or open market rates, etc. |
|  | - Insurance - Cross-referenced documentation, invoices, credit notes, discount vouchers, requisitions and so on in respect of the relevant insurance premium and for which payment is applied; and - Other records such as proof of competitively tendered or open market rates. |
|  | - Subcontractors - Cross-referenced documentation, invoices, credit notes, discount vouchers, delivery notes, requisitions, relevant subcontract documents, and so on in respect of all subcontract work undertaken and/or completed by Subcontractors and for which payment is applied; and - Other records such as proof of competitively tendered or open market rates for assessments of compensation events, full details of particulars with justifications for additional payment for claims, final account, etc. for subcontracts of different forms. |
|  | 14.1 Not Used |
| Specimen of Insurance Policy | 15.1 The specimen of insurance policy for the insurance in respect of loss of or damage to property (except the works, Plant and Materials and Equipment) and liability for bodily injury to or death of a person (not an employee of the Contractor) caused by activity in connection with this contract is at Annex 3 to this Scope. |
| Partnering Workshops | 16.1 To enhance collaboration amongst the Client, the Project Manager, the Supervisor and the Contractor, the Project Manager will organize partnering workshops requiring participation by the project teams of the Client, the Project Manager, the Supervisor and the Contractor. The number of partnering workshops will be determined by the Project Manager and the details of each workshop including the partnering topic(s), scheduled date, time and venue, and other logistic arrangements will be confirmed by the Project Manager in advance of each workshop. |
|  | 16.2 The costs incurred for organising the partnering workshops including engagement of facilitator, provision of catering service, etc. shall be equally shared between the Client and the Contractor. |
| Reasons for not accepting a submission made by the Contractor | 17.1 In addition to other reasons stated in this contract, a reason for not accepting a submission made by the Contractor is that it does not comply with the Scope, conditions of contract, additional conditions of contract and/or the law of the contract. |
| Computer-Aided-Drafting (CAD) Standard for Works Projects (CSWP) | 18.1 CAD drawings shall be prepared conforming to the CAD Standard for Works Project version 1.03.00 (or later versions as agreed between the Client and the Contractor from time to time) as posted on the Development Bureau’s web site http://www.devb.gov.hk/cswp. |

# [Blank Page]